**Team 52 - PartyFreaks – PartyGuard Web Application – Gopinadh Cherupally**

1. Team 52 – PartyFreaks-PartyGuard Web Application – Gopinadh Cherupally
2. Jacob Stansbury
3. Roles & Responsibilities: Communications and Documentation management

**Artifacts responsible:**

Integrated selenium with NetBeans and tested URL of a sample webpage

Percentage completed – 100%

On track with the schedule

Criticality - Required

[https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/blob/PartyGuard\_Working/Demo\_Selenium.zip (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/PartyGuard_Working/Demo_Selenium.zip)(Links to an external site.)

Worked on test scenarios for a general web application and compared it with the party guard web application.

Percentage completed – 80%

On track with the schedule

Criticality - Required

[https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/blob/PartyGuard\_Working/General%20Test%20Scenarios.docx (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/PartyGuard_Working/General%20Test%20Scenarios.docx)(Links to an external site.)

**Accomplishments:**

* Installed selenium web driver.-http://docs.seleniumhq.org/docs/03\_webdriver.jsp
* POC on selenium web driver – 3 hours
* Configuring selenium web driver and chrome web driver in NetBeans – 1 hour
* Written the test cases for a general web application – 8 hours

**Planned work this week:**

* Implementation of the test cases for three pages (Host user, Guard user, Party Goers).- estimated 8 hours.
* Documentation on the results of these test cases. – estimated 3 hours
* Preparation for the client demo –estimated 4 hours

**Future tasks**

* Will work on writing the test cases for remaining webpages