**Team 52 - PartyFreaks – PartyGuard Web Application – Gopinadh Cherupally**

1. Team 52 – PartyFreaks-PartyGuard Web Application – Gopinadh Cherupally
2. Jacob Stansbury
3. Roles & Responsibilities: Communications and Documentation management

**Artifacts responsible:**

Written test cases for host login page

Percentage completed – 70%

On track with the schedule

Criticality - Required

[https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/blob/PartyGuard\_Working/hostlogin.xlsx (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/PartyGuard_Working/hostlogin.xlsx)(Links to an external site.)

Written test cases for the Guard login page

Percentage completed – 70%

On track with the schedule

Criticality - Required

[https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/blob/PartyGuard\_Working/Guardlogin%20.xlsx (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/PartyGuard_Working/Guardlogin%20.xlsx) (Links to an external site.)

Written test cases for the partygoer login page

Percentage completed – 70%

On track with the schedule

Criticality – Required

[https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/blob/PartyGuard\_Working/partygoerlogin.xlsx (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/PartyGuard_Working/partygoerlogin.xlsx)

 (Links to an external site.)

**Accomplishments:**

* Analysis of the test cases for the host login page – 2 hours
* Analysis of the test cases for the Guard login page – 2 hours
* Analysis of the test cases for the partygoer login page – 2 hours
* Documentation the test cases – 3 hours
* POC on selenium web driver – 3 hours
* Preparation for client demo – 3 hours

**Planned work this week:**

* Implementation of the test cases for three pages (Homepage, about us, how it works, Pricing, Contact us).- estimated 10 hours.
* Documentation on the results of these test cases. – estimated 5 hours

**Future tasks**

* Will work on writing the test cases for remaining webpages