**Team 52 - PartyFreaks – PartyGuard Web Application – Gopinadh Cherupally**

**Client:** Jacob Stansbury

**Roles & Responsibilities**: Communications and Documentation management

**Artifacts Responsible:**

|  |  |  |
| --- | --- | --- |
| **Artifact** | **Notes** | **%Complete** |
| Test cases for homepage | Initial test cases are noted. Need to modify them after the functionality is done. Moderate Importance | 70% |
| Test cases for how it works and FAQs page | Initial test cases are noted. Need to modify them after the functionality is done. Moderate Importance | 70% |
| Test cases for about us and contact us page | Initial test cases are noted. Need to modify them after the functionality is done. Moderate Importance | 60% |

**Accomplishments:**

Analysis and documentation of the test cases for homepage (5 hours)

[https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/blob/master/homepage.xlsx (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/master/homepage.xlsx)

Analysis and documentation of the test cases for how it works page and FAQs page (5 hours)

[https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/blob/master/howitworkspag.xlsx (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/master/howitworkspag.xlsx)

[https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/blob/master/FAQs%20page.xlsx (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/master/FAQs%20page.xlsx)

Analysis and documentation of the test cases for about us and contact us pages and POC on selenium web driver (5 hours)

[https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/blob/master/contactus.xlsx (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/master/contactus.xlsx)

[https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/blob/master/about%20us%20page.xlsx (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/master/about%20us%20page.xlsx)

**Planned work this week:**

|  |  |  |
| --- | --- | --- |
| **Task** | **Hours** | **Deliverable** |
| Learning about Selenium web driver | 5 | Link to repository |
| Preparing for client demo on Friday | 3 | Link to PowerPoint |
| Meeting with client and team to check the progress of the project | 3 | Meeting Minutes |
| Test cases for remaining pages | 4 | Link to document |

**Future tasks**

Week 06 1. Test cases for all the pages after the functionality is done  
               2. Implementing these test cases using selenium web driver

**Unresolved challenges**

There are no major unresolved challenges and the project is on track with the schedule