**Team 52 - PartyFreaks – PartyGuard Web Application – Gopinadh Cherupally**

**Client:** Jacob Stansbury

**Roles & Responsibilities**: Communications and Documentation management

**Artifacts Responsible:**

|  |  |  |
| --- | --- | --- |
| **Artifact** | **Notes** | **%Complete** |
| Test plan | Manual testing for each screen. High importance | 30% |
| Test cases for homepage and login page | Test cases are noted. Done unit testing using selenium and noted the status of the test cases. High importance | 75% |
| Test cases for basic user login page, basic user profile page | Test cases are noted. Done unit testing using selenium and noted the status of the test cases. High impotance | 70% |

**Accomplishments:**

Testing basic user profile page (3 hours)

[https://github.com/s525080/PartyGuardWeb/blob/f427ef5818c58e586c5091664d82dad6204eedf9/basicuserlogin (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/f427ef5818c58e586c5091664d82dad6204eedf9/basicuserlogin) [(Links to an external site.) (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/master/Homepage%20unit%20testing)

Testing basic user change password page (2 hours)

[https://github.com/s525080/PartyGuardWeb/blob/36f15876f2f0febbfa84233339dd7140ed4c7c94/basicuserpassword (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/36f15876f2f0febbfa84233339dd7140ed4c7c94/basicuserpassword) [(Links to an external site.) (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/master/Login%20page%20unit%20testing)

Testing basic user flow using selenium (3 hours)

[https://github.com/s525080/PartyGuardWeb/blob/fae1a3176254e5035061dec443abd4945f6beedb/basis%20user%20flow (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/fae1a3176254e5035061dec443abd4945f6beedb/basis%20user%20flow) [(Links to an external site.) (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/master/Login%20page%20unit%20testing)

Test cases and status of the test cases of basic user profile page (3 hours)

[https://github.com/s525080/PartyGuardWeb/blob/8c3cd225325561ccecf2de36877401dc9483debf/basicuserprofile.xlsx (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/8c3cd225325561ccecf2de36877401dc9483debf/basicuserprofile.xlsx) [(Links to an external site.) (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/master/homepage.xlsx)

Test cases and status of the test cases of basic user login page (2 hours)

[https://github.com/s525080/PartyGuardWeb/blob/4e22e91dfcc9289aa4a5710a65c95b80e9184bf3/basicuserlogin.xlsx (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/4e22e91dfcc9289aa4a5710a65c95b80e9184bf3/basicuserlogin.xlsx) [(Links to an external site.) (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/09301596f3cacb3eaabf64f0e0e8a6ec6b54a384/loginpage.xlsx)

Test cases and status of the test cases of basic user change password page (2 hours)

[https://github.com/s525080/PartyGuardWeb/blob/402429a8de094915449b8679de657308939eb730/basicchangepassword.xlsx (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/402429a8de094915449b8679de657308939eb730/basicchangepassword.xlsx) [(Links to an external site.) (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/09301596f3cacb3eaabf64f0e0e8a6ec6b54a384/loginpage.xlsx)

**Planned work this week:**

|  |  |  |
| --- | --- | --- |
| **Task** | **Hours** | **Deliverable** |
| Testing the basic user flow using selenium | 4 | Link to commit |
| Testing the change password page and profile page functionalities | 4 | Link to commit |
| Updating test plan and report | 4 | Link to document |
| Documentation on the status of test cases | 3 | Link to document |

**Future tasks**

Week 07

1. Testing the basic user flow and functionality
2. POC on selenium web driver.

**Unresolved challenges**

There are no major unresolved challenges and the project is on track with the schedule