**Team 52 - PartyFreaks – PartyGuard Web Application – Gopinadh Cherupally**

**Client:** Jacob Stansbury

**Roles & Responsibilities**: Communications and Documentation management

**Artifacts Responsible:**

|  |  |  |
| --- | --- | --- |
| **Artifact** | **Notes** | **%Complete** |
| Test plan | Unit testing, Integration testing. High importance | 85% |
| Integration testing | Test cases are noted after integrating with web services High importance | 80% |
| Test cases for guard user login page, basic user profile page and guard user change password page | Test cases are noted. Done unit testing using selenium and noted the status of the test cases. High importance | 75% |

**Accomplishments:**

Testing guard user login flow(3 hours)

[https://github.com/s525080/PartyGuardWeb/commit/8d6c8f8036dd3b393af3385bcc01698068de79eb (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/commit/8d6c8f8036dd3b393af3385bcc01698068de79eb)

[(Links to an external site.) (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/master/Homepage%20unit%20testing)

Testing guard user change password page flow (2 hours)

[https://github.com/s525080/PartyGuardWeb/commit/f3a0dd72d16e00d5c213786bf54355182dab906d (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/commit/f3a0dd72d16e00d5c213786bf54355182dab906d)

[(Links to an external site.) (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/master/Login%20page%20unit%20testing)

Integration testing test cases after integrating with web services (3 hours)

[https://github.com/s525080/PartyGuardWeb/blob/3e64471eeed794d0d0aa75ec1e5a47d414ac4b76/integrationesting.xlsx (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/3e64471eeed794d0d0aa75ec1e5a47d414ac4b76/integrationesting.xlsx) [(Links to an external site.) (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/master/Login%20page%20unit%20testing)

Test cases and status of the test cases of guard user profile page flow (3 hours)

[https://github.com/s525080/PartyGuardWeb/blob/dcc306a51f43b04944c2d9fda34667f5189fee15/guardprofile.xlsx (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/dcc306a51f43b04944c2d9fda34667f5189fee15/guardprofile.xlsx) [(Links to an external site.) (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/master/homepage.xlsx)

Test cases and status of the test cases of guard user login page flow (2 hours)

[https://github.com/s525080/PartyGuardWeb/blob/839d333cf35179ab634ceb86460ca93a8c4958dd/guardlogin.xlsx (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/839d333cf35179ab634ceb86460ca93a8c4958dd/guardlogin.xlsx) [(Links to an external site.) (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/09301596f3cacb3eaabf64f0e0e8a6ec6b54a384/loginpage.xlsx)

Test cases and status of the test cases of guard user change password page flow (2 hours)

[https://github.com/s525080/PartyGuardWeb/blob/2f95af82ee1a9e0824a3d11e16a70f0f9fc36d02/guardchangepassword.xlsx (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/2f95af82ee1a9e0824a3d11e16a70f0f9fc36d02/guardchangepassword.xlsx)[(Links to an external site.) (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/09301596f3cacb3eaabf64f0e0e8a6ec6b54a384/loginpage.xlsx)

**Planned work this week:**

|  |  |  |
| --- | --- | --- |
| **Task** | **Hours** | **Deliverable** |
| Testing the basic user pages functionality | 4 | Link to commit |
| Testing the guard user pages functionality | 4 | Link to commit |
| Workshop 7 | 4 | Link to document |
| Documentation on the status of test cases | 3 | Link to document |

**Future tasks**

Week 11

1. Testing the guard user flow and functionality after integrating with web services
2. Documentation on the test cases

**Unresolved challenges**

There are no major unresolved challenges and the project is on track with the schedule