**Team 52 - PartyFreaks – PartyGuard Web Application – Nihitha Reddy Bhimireddy**

**Client:** Jacob Stansbury ([S516098@mail.nwmissouri.edu](mailto:S516098@mail.nwmissouri.edu))

**Roles and Responsibilities:**

1. **Primary Contact:**  Prem Abishai Parise
2. **Client management:**  Nihitha Reddy Bhimireddy
3. **Requirements management:** Lokesh Reddy Pothapu
4. **Data management:** Srichaitanya Peddinti
5. **Issues management:** Sindhuja Pannala
6. **Quality and testing management:**  Spandana Velaga
7. **Communications and documentation management:** Gopinadh Cherupally

**Artifacts:**

1. POC on Bootstrap

* Percentage completed: 100%
* It is on track
* Criticality: Required (As we have chosen Bootstrap to implement front end of the web application for responsive web design)

**Accomplishments:**

* I have spent 4 hours for learning basics about Bootstrap.
* I have tried few examples in the IDE for 2 hours to have a better understanding about what I have learnt.
* I have done POC on bootstrap for 3 hours.

**Planned work for this week:**

* The planned work for this week is, we will finalize what functionalities we need to present for the client demo and work on it.
* I will make sure that the client requirements are met.
* I will work on developing the web pages like “Home page” and “Login Page” required for the project progress.
* I will contact the client to make him aware of our ER diagram so that we can make changes over it if required.
* We had an initial database design but we will finalize it by coordinating with Invincible Techies team.

**Future tasks:**

Week 03 & Week 04:

* Exploring and learning more about bootstrap
* Finalizing the database design
* Working on the functionalities required for client demo
* This is link for POC on bootstrap

Broad plan:

Week 05: 50% of functionality implementation

Week 06: Implementing changes suggested

Week 07: Implementing other requirements

Week 08: 80% of functionality implementation

|  |  |  |  |
| --- | --- | --- | --- |
| **Week** | **Tasks (Web pages)** | **Status** | **Challenges** |
| Week 03 | Home page | Yet to start |  |
| Week 04 | Login page | Yet to start |  |
| Week 05 | New Customer login | Yet to start |  |
| Week 06 | View Customer | Yet to start |  |
| Week 07 | Profile(Guard User) | Yet to start |  |
| Week 08 | Profile(Basic User) | Yet to start |  |
| Week 09 | Change Password(Guard User & Basic User) | Yet to start |  |
| Week 10-13 | Will work on further requirements | Yet to start |  |