**Team 52 - PartyFreaks – PartyGuard Web Application – Nihitha Reddy Bhimireddy**

**Client:** Jacob Stansbury (S516098@mail.nwmissouri.edu)

**Roles and Responsibilities:**

1. Primary Contact: Prem Abishai Parise
2. **Client management: Nihitha Reddy Bhimireddy**
3. Requirements management: Lokesh Reddy Pothapu
4. Data management: Srichaitanya Peddinti
5. Issues management: Sindhuja Pannala
6. Quality and testing management: Spandana Velaga
7. Communications and documentation management: Gopinadh Cherupally

|  |  |  |
| --- | --- | --- |
| **Artifact** | **Evaluation/Notes** | **% Complete** |
| Homepage | Redesigned Homepage based on the inputs given by instructor | 80% |
| Api functionality | Researched on using API functionality in our application | 70% |

**Accomplishments:**

* **Homepage:** Redesigned Homepage based on the inputs given by instructor. Should show the screens instructor/client and finalize the design

 Repo Link: [https://github.com/s525080/PartyGuardWeb/blob/master/index.html (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/master/index.html)

Screens: [https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/blob/PartyGuard\_Working/Homepage-Redesigned.docx (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/PartyGuard_Working/Homepage-Redesigned.docx)

|  |  |  |
| --- | --- | --- |
| **Task** | **Hours** | **Deliverable** |
| Implement Api functionality in Login page | 4 | Working webpage and screenshots |
| Implement Api functionality in AddCustomer page | 4 | Working webpage and screenshots |
| Finalize Homepage design | 2 | Working webpage and screenshots |
| Implement core functionality for Client demo. | 5 | Working web application |

**Contacted client regarding design**

