**Team 52 - PartyFreaks – PartyGuard Web Application – Nihitha Reddy Bhimireddy**

**Client:** Jacob Stansbury (S516098@mail.nwmissouri.edu)

**Roles and Responsibilities:**

1. Primary Contact: Prem Abishai Parise
2. **Client management: Nihitha Reddy Bhimireddy**
3. Requirements management: Lokesh Reddy Pothapu
4. Data management: Srichaitanya Peddinti
5. Issues management: Sindhuja Pannala
6. Quality and testing management: Spandana Velaga
7. Communications and documentation management: Gopinadh Cherupally

**Artifacts:**

|  |  |  |
| --- | --- | --- |
| **Artifact** | **Evaluation/Notes** | **% Complete** |
| Test Plan | Initialized the test plan | 5 |
| View Customers.html | Added required buttons | 80 |
| Add Customer.html | Added mobile number field | 75 |

**Accomplishments:**

**Test Plan:** Initialized the test plan – 2 hrs

Repo Link: <https://github.com/s525080/PartyGuardWeb/blob/Documents/Test_Plan_PartyGuardWebApplication.doc>

**View Customers:** Added “Suspend” and “Activate” buttons in the View Customers page - 4 hrs

Repo Link: <https://github.com/s525080/PartyGuardWeb/blob/804ea34c17d1f20ee9004b26b8a97be147db7054/app/view/MasterUser/ViewCustomers.html>

**Add Customer:** Added “Enter Mobile Number” field. Focus over the input fields was inconsistent. So, totally removed that for all the fields. – 4 hrs

Repo Link: <https://github.com/s525080/PartyGuardWeb/blob/804ea34c17d1f20ee9004b26b8a97be147db7054/app/view/MasterUser/AddCustomer.html>

Screenshots link: <https://github.com/s525080/PartyGuardWeb/blob/Documents/Screenshots_Week%2007.docx>

**Planned Tasks:**

|  |  |  |
| --- | --- | --- |
| **Task** | **Hours** | **Deliverable** |
| Complete email functionality using AWS SES | 6 | Screenshots and Repo link |
| Contact client regarding quote and price negotiation | 2 | Email conversation /Minutes of Meeting |
| Listing the universities in the University field and adding it | 4 | Screenshots and Repo link |
| Team Meeting | 1 | Minutes of Meeting |
| Mobile number verification for guards | 2 | Guards.html |