**Team 52 - PartyFreaks – PartyGuard Web Application – Nihitha Reddy Bhimireddy**

**Client:** Jacob C Stansbury (S516098@mail.nwmissouri.edu)

**Roles and Responsibilities:**

1. Primary Contact: Prem Abishai Parise
2. **Client management: Nihitha Reddy Bhimireddy**
3. Requirements management: Lokesh Reddy Pothapu
4. Data management: Srichaitanya Peddinti
5. Issues management: Sindhuja Pannala
6. Quality and testing management: Spandana Velaga
7. Communications and documentation management: Gopinadh Cherupally

**Artifacts:**

|  |  |  |
| --- | --- | --- |
| **Artifact** | **Evaluation/Notes** | **% Complete** |
| Api functionality in Login Page | Tested API functionality in Login page | 80% |
| Api functionality in AddCustomer Page | Tested API functionality in AddCustomer page | 60% |
| MOM | Meeting with webservices team | 100% |

**Accomplishments:**

* **Login page:**Tested Api functionality to render dynamic data on Login page

     Repo Link:

[https://github.com/s525080/PartyGuardWeb/blob/Documents/UnitTesting\_Admin\_LoginModule.xlsx (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/Documents/UnitTesting_Admin_LoginModule.xlsx)

 Hours: 4 hrs.

* **AddCustomer/AddAcknowledement page:**Tested Api functionality to render dynamic data on form submit

     Repo Link:

[https://github.com/s525080/PartyGuardWeb/blob/Documents/UnitTesting\_Admin\_LoginModule.xlsx (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/Documents/UnitTesting_Admin_LoginModule.xlsx)

Hours: 4 hrs.

* **MOM of web services meeting:**Had meeting with web services team to discuss and finalize web services required.

     Repo Link of working web services:

[https://github.com/s525080/PartyGuardWeb/blob/Documents/MY-REST-Services.docx (Links to an external site.) (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/Documents/MY-REST-Services.docx)

  Hours: 5 hrs.

**Planned Tasks:**

|  |  |  |
| --- | --- | --- |
| **Task** | **Hours** | **Deliverable** |
| Team meeting | 2 | Status report |
| Testing Web Service to View Customers page | 3 | Test cases and results |
| Testing Web Service in Add Customer Acknowledgment page | 3 | Test cases and results |
| Testing Web Service to Dashboard page | 3 | Test cases and results |
| Testing Web Services to Guard Registration | 3 | Test cases and results |