**Team 52 - PartyFreaks – PartyGuard Web Application – Srichaitanya Peddinti**

**Client:** Jacob Stansbury ([S516098@mail.nwmissouri.edu](mailto:S516098@mail.nwmissouri.edu))

**Roles and Responsibilities:**

1. Primary Contact:  Prem Abishai Parise
2. Client management:  Nihitha Reddy Bhimireddy
3. Requirements management: Lokesh Reddy Pothapu
4. **Data management: Srichaitanya Peddinti**
5. Issues management: Sindhuja Pannala
6. Quality and testing management:  Spandana Velaga
7. Communications and documentation management: Gopinadh Cherupally

**Accomplishments:**

There is a slight change in my work with comparative to my plan. As a priority I have taken the responsibility of Web service implementation. So to gain experience in web services I have engaged myself in learning SOAP and RESTful web services. Moreover, I have created a sample Web service Client application and server application which will communicate through SOAP web service.

Hours Breakdown:

Learning foundation of web services : 6 hrs

Environment set up: 1 hr

POC: 3 hr

**Deliverables:**

This is the link for POC on Web services

[https://drive.google.com/open?id=0BzoVC8zt1fvUZWZOR0RMMjEzTkk (Links to an external site.)](https://drive.google.com/open?id=0BzoVC8zt1fvUZWZOR0RMMjEzTkk)

[https://drive.google.com/open?id=0BzoVC8zt1fvUNmFxRFAtMnZiTXM (Links to an external site.)](https://drive.google.com/open?id=0BzoVC8zt1fvUNmFxRFAtMnZiTXM)

**Planned work for this week:**

I will work on RESTful web services and database design along with my team members. After completing the POC, I will try to implement the web service part in our project.

**Future tasks:**

Week 03 & Week 04:

Learning more about Web service implementation

Finalizing the database design

Working on the functionalities required for the client demo which includes fetching data from database to visualize on the webpages and allowing modifications to the data