**Team 52 - PartyFreaks – PartyGuard Web Application – Srichaitanya Peddinti**

**Client:** Jacob Stansbury ([S516098@mail.nwmissouri.edu](mailto:S516098@mail.nwmissouri.edu))

**Roles and Responsibilities:**

* Data management: Srichaitanya Peddinti – I will be the primary contact for the web services team to discuss database design.

**Artifacts:**

|  |  |  |
| --- | --- | --- |
| Artifact | Progress | Criticality |
| View/delete members page | 60% | High |
| Events creation page | 60% | High |

**Accomplishments**:

* Ahead of the planned work, completed the functionality in members.html page. Additionally, worked on events creation page too. Effort 18 hrs.

[https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/blob/PartyGuard\_Working/src/main/webapp/AssignGuards.html (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/PartyGuard_Working/src/main/webapp/AssignGuards.html)

[https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/blob/PartyGuard\_Working/src/main/webapp/Members.html (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/PartyGuard_Working/src/main/webapp/Members.html)

[https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/commit/4450bb0dc44455ac54637d7b208e08b547090211 (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/commit/4450bb0dc44455ac54637d7b208e08b547090211)

[https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/blob/PartyGuard\_Working/src/main/webapp/ag.html (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/PartyGuard_Working/src/main/webapp/ag.html)

**Planned Work for this week:**

|  |  |  |
| --- | --- | --- |
| Task | Hours | Deliverable |
| Implement functionality in view/edit events page | 12 | Fully functional web page |
| Complete the remaining functionality in memebers.html | 4 | Fully functional web page |
| Complete the remaining functionality events page | 4 | Fully functional web page |

**Future Work:**

|  |  |  |
| --- | --- | --- |
| Task | Hours | Deliverable |
| Implement search events functionality in view/edit events page | 4 | Fully functional web page |
| Create and implement GuardUser Events page, where guard user can see all of his assigned events list | 16 | Fully functional web page |

**Challenges:**

API is not completely developed.