**Team 52 - PartyFreaks – PartyGuard Web Application – Srichaitanya Peddinti**

**Client:** Jacob Stansbury ([S516098@mail.nwmissouri.edu](mailto:S516098@mail.nwmissouri.edu))

**Roles and Responsibilities:**

* Data management: Srichaitanya Peddinti – I will be the primary contact for the web services team to discuss about database design.

**Artifacts:**

|  |  |  |
| --- | --- | --- |
| Artifact | Progress | Criticality |
| View/Edit Events page | 60% | High |
| Events creation page | 70% | High |

[https://github.com/s525080/PartyGuardWeb/blob/master/app/view/HostUser/EditEvents.html (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/master/app/view/HostUser/EditEvents.html)

[https://github.com/s525080/PartyGuardWeb/blob/master/app/view/HostUser/Events.html (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/master/app/view/HostUser/Events.html)

**Accomplishments**:

* Completed the functionality in Edit location.html page. Additionally, worked on edit events page too. Effort 12 hrs.

[https://github.com/s525080/PartyGuardWeb/blob/master/app/view/HostUser/EditEvents.html (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/master/app/view/HostUser/EditEvents.html)

* Had a meeting with Web services team SPOC to discuss the progress and also clarified their questions Effort 3 hrs.

[https://github.com/s525080/PartyGuardWeb/blob/Documents/Meeting%20of%20Minutes.docx (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/Documents/Meeting%20of%20Minutes.docx)

**Planned Work for this week:**

|  |  |  |
| --- | --- | --- |
| Task | Hours | Deliverable |
| Complete the remaining functionality in editevents.html | 8 | Fully functional web page |
| Complete the remaining functionality in memebers.html | 4 | Fully functional web page |
| Complete the remaining functionality events page | 4 | Fully functional web page |

**Future Work:**

|  |  |  |
| --- | --- | --- |
| Task | Hours | Deliverable |
| Implement search events functionality in view/edit events page | 4 | Fully functional web page |
| Create and implement GuardUser Events page, where guard user can see all of his assigned events list | 16 | Fully functional web page |

**Challenges:**

API is not completely developed.