**Team 52 - PartyFreaks – PartyGuard Web Application – Srichaitanya Peddinti**

**Client:** Jacob Stansbury ([S516098@mail.nwmissouri.edu](mailto:S516098@mail.nwmissouri.edu))

**Roles and Responsibilities:**

* Data management: Srichaitanya Peddinti – I will be the primary contact for the web services team to clarify their questions regarding our flow or data required.

**Artifacts:**

|  |  |  |
| --- | --- | --- |
| Artifact | Progress | Criticality |
| HouseProfileEdit page | 60% | High |
| Events creation page | 75% | High |

[https://github.com/s525080/PartyGuardWeb/blob/master/app/view/HostUser/EditEvents.html (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/master/app/view/HostUser/EditEvents.html)

[https://github.com/s525080/PartyGuardWeb/blob/master/app/view/HostUser/Events.html (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/master/app/view/HostUser/Events.html)

[https://github.com/s525080/PartyGuardWeb/blob/master/app/view/HostUser/HouseProfileEdit.html (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/master/app/view/HostUser/HouseProfileEdit.html)

[https://github.com/s525080/PartyGuardWeb/blob/master/app/controller/HouseProfileEdit.js (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/master/app/controller/HouseProfileEdit.js)

**Accomplishments**:

* Created a page to edit house profile by host user. Effort 6 hrs

[https://github.com/s525080/PartyGuardWeb/blob/master/app/view/HostUser/HouseProfileEdit.html (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/master/app/view/HostUser/HouseProfileEdit.html)

* Json generation in events creation page Effort 3 hrs

[https://github.com/s525080/PartyGuardWeb/blob/master/app/controller/HouseProfileEdit.js (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/master/app/controller/HouseProfileEdit.js)

* Updates to the UI in edit events page 3 hrs

[https://github.com/s525080/PartyGuardWeb/blob/master/app/view/HostUser/EditEvents.html (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/master/app/view/HostUser/EditEvents.html)

* Minor bug fixes, validations and handled success messages. Effort 4 hrs

[https://github.com/s525080/PartyGuardWeb/commit/3449b7a16873aa4aaeabbeb28a5d6f187daf1c61 (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/commit/3449b7a16873aa4aaeabbeb28a5d6f187daf1c61)

[https://github.com/s525080/PartyGuardWeb/commit/08c665522691ae10a429ff66f612d774f5f9021c (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/commit/08c665522691ae10a429ff66f612d774f5f9021c)

[https://github.com/s525080/PartyGuardWeb/commit/79dadbaad01822d3deea966d6fd088b76a1559dd (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/commit/79dadbaad01822d3deea966d6fd088b76a1559dd)

* Client demo preparation. Effort 4 hrs

**Planned Work for this week:**

|  |  |  |
| --- | --- | --- |
| Task | Hours | Deliverable |
| Make all host pages dynamic with $httpGet calls | 16 |  |

**Future Work:**

|  |  |  |
| --- | --- | --- |
| Task | Hours | Deliverable |
| Implement search events functionality in view/edit events page | 4 | Fully functional web page |
| Integrate with API | 20 | Fully functional web page |

**Challenges:**

API is not completely developed.