**Team 52 - PartyFreaks – PartyGuard Web Application – Srichaitanya Peddinti**

**Client:** Jacob Stansbury ([S516098@mail.nwmissouri.edu](mailto:S516098@mail.nwmissouri.edu))

**Roles and Responsibilities:**

* Data management: Srichaitanya Peddinti – I will be the primary contact for the web services team to clarify their questions regarding our flow or data required.

**Artifacts:**

|  |  |  |
| --- | --- | --- |
| Artifact | Progress | Criticality |
| ProfilePicEdit page | 40% | High |
| Meeting of Minutes | 100% | Medium |

[**https://github.com/s525080/PartyGuardWeb/blob/master/app/view/BasicUser/BasicProfilePic.html** (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/master/app/view/BasicUser/BasicProfilePic.html)

[**https://github.com/s525080/PartyGuardWeb/blob/master/app/view/BasicUser/BasicProfile.html** (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/master/app/view/BasicUser/BasicProfile.html)

[**https://github.com/s525080/PartyGuardWeb/blob/Documents/MOM\_102716.docx (Links to an external site.)**](https://github.com/s525080/PartyGuardWeb/blob/Documents/MOM_102716.docx)**Effort: 5 hrs**

**Accomplishments**:

* Worked on different possibilities to upload a profile picture to cloud hosting platforms like Cloudinary/ S3 bucket. However, I haven’t succeeded in storing image working on server script to achieve the desired results. **Effort: 18hrs (Includes research and implementation)**

[https://github.com/s525080/PartyGuardWeb/commit/a3e06bac5f5cb13d3d3ecf26e30fd6effa0d01d1 (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/commit/a3e06bac5f5cb13d3d3ecf26e30fd6effa0d01d1)

**Planned Work for this week:**

|  |  |  |
| --- | --- | --- |
| Task | Hours | Deliverable |
| Make all host pages dynamic with $httpGet calls | 16 |  |

**Future Work:**

|  |  |  |
| --- | --- | --- |
| Task | Hours | Deliverable |
| Implement search events functionality in view/edit events page | 4 | Fully functional web page |
| Integrate with API | 20 | Fully functional web page |

**Challenges:**

Host user web services are not yet delivered