**Team 52 - PartyFreaks – PartyGuard Web Application – Srichaitanya Peddinti**

**Client:** Jacob Stansbury ([S516098@mail.nwmissouri.edu](mailto:S516098@mail.nwmissouri.edu))

**Roles and Responsibilities:**

* Data management: Srichaitanya Peddinti – I will be the primary contact for the web services team to clarify their questions regarding our flow or data required.

**Artifacts:**

|  |  |  |
| --- | --- | --- |
| Artifact | Progress | Criticality |
| Members page | 50% | High |
| Event Confirmation | 80 | High |

[https://github.com/s525080/PartyGuardWeb/blob/master/app/view/HostUser/EditEvents.html (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/master/app/view/HostUser/EditEvents.html)

[https://github.com/s525080/PartyGuardWeb/blob/master/app/view/HostUser/Events.html (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/master/app/view/HostUser/Events.html)

**Effort: 15 hrs**

**Accomplishments**:

* Modified all Host pages as per instructor comments **Effort: 8hrs**

[https://github.com/s525080/PartyGuardWeb/blob/master/app/view/HostUser/Members.html (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/master/app/view/HostUser/Members.html)

[https://github.com/s525080/PartyGuardWeb/blob/master/app/view/HostUser/EditEvents.html (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/master/app/view/HostUser/EditEvents.html)

[https://github.com/s525080/PartyGuardWeb/blob/master/app/view/HostUser/Events.html (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/master/app/view/HostUser/Events.html)

**Planned Work for this week:**

|  |  |  |
| --- | --- | --- |
| Task | Hours | Deliverable |
| Make all host pages dynamic with $httpGet calls | 16 |  |

**Future Work:**

|  |  |  |
| --- | --- | --- |
| Task | Hours | Deliverable |
| Implement search events functionality in view/edit events page | 4 | Fully functional web page |
| Integrate with API | 20 | Fully functional web page |

**Challenges:**

API is not completely developed.