Team 52 - PartyFreaks – PartyGuard Web Application – LokeshReddy Pothapu

Client: Jacob Stansbury (S516098@mail.nwmissouri.edu)

Roles and Responsibilities:

1.Primary Contact: Prem Abishai Parise

2.Client management: Nihitha Reddy Bhimireddy

3.Requirements management: Lokesh Reddy Pothapu

4.Data management: Srichaitanya Peddinti

5.Issues management: Sindhuja Pannala

6.Quality and testing management: Spandana Velaga

7.Communications and documentation management: Gopinadh Cherupally

Artifacts:

1.Created GuardUserEdit.html page and added ui for the page,added functionality for editing guard user details - 4 hrs.

2.[https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/commit/09c3de6916998bc69691acb06033e7c498096b4b (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/commit/09c3de6916998bc69691acb06033e7c498096b4b" \t "_blank)

3.Percentage Completion : 85%

4.Criticality :Required

5.It is on the track

6.Json parsing and displaying the json data from form - 4 hrs

7.image showing the json data displayed below from the form([https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/commit/d015256be1dae80dc3a9c08e53176085e3c093d1 (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/commit/d015256be1dae80dc3a9c08e53176085e3c093d1)).

8.Percentage Completion : 95%

9.Criticality :Required

10.It is on the track

11.Made ui changes to GuardProfile.html page - 3 hrs

12.[https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/commit/314927c87ab9562247f954123369284935ad431e (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/commit/314927c87ab9562247f954123369284935ad431e" \t "_blank)

13.Percentage Completion : 65%

14.Criticality :Required

15.It is on the track

16.Researched more on AngularJS. - 4 hrs

links for research work

a.[https://docs.angularjs.org/api (Links to an external site.)](https://docs.angularjs.org/api" \t "_blank) (Links to an external site.)

b.[http://www.w3schools.com/angular/angular\_services.asp (Links to an external site.)](http://www.w3schools.com/angular/angular_services.asp" \t "_blank) (Links to an external site.)

c.[http://www.w3schools.com/angular/angular\_http.asp (Links to an external site.)](http://www.w3schools.com/angular/angular_http.asp" \t "_blank) (Links to an external site.)

Accomplishments:

1.Researched more on AngularJS. - 4 hrs

links for research work

a.[https://docs.angularjs.org/api (Links to an external site.)](https://docs.angularjs.org/api" \t "_blank) (Links to an external site.)

b.[http://www.w3schools.com/angular/angular\_services.asp (Links to an external site.)](http://www.w3schools.com/angular/angular_services.asp" \t "_blank) (Links to an external site.)

c.[http://www.w3schools.com/angular/angular\_http.asp (Links to an external site.)](http://www.w3schools.com/angular/angular_http.asp" \t "_blank) (Links to an external site.)

2.Created GuardUserEdit.html page and added ui for the page  - 4 hrs.

3.[https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/commit/09c3de6916998bc69691acb06033e7c498096b4b (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/commit/09c3de6916998bc69691acb06033e7c498096b4b" \t "_blank)

4.Json parsing and displaying the json data from form - 4 hrs

5.image showing the json data displayed below from the form([https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/commit/d015256be1dae80dc3a9c08e53176085e3c093d1 (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/commit/d015256be1dae80dc3a9c08e53176085e3c093d1)).

6.Made ui changes to GuardProfile.html page - 3 hrs

7.[https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/commit/314927c87ab9562247f954123369284935ad431e (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/commit/314927c87ab9562247f954123369284935ad431e" \t "_blank)

Planned Work for this week:

1.Should research more on uploading image using angularjs - estimated 6 hrs

2.Should work on implementing the functionality for uploading image - estimated 4 hrs

3.working on basicprofile.html page - estimated 5 hrs

Future Work:

1.Working on functionality of basicuser .

Unresolved Challenges :No issues.