Team 52 - PartyFreaks – PartyGuard Web Application – LokeshReddy Pothapu

Client: Jacob Stansbury (S516098@mail.nwmissouri.edu)

Roles and Responsibilities:

1.Primary Contact: Prem Abishai Parise  
2.Client management: Nihitha Reddy Bhimireddy  
**3.Requirements management: Lokesh Reddy Pothapu**  
4.Data management: Srichaitanya Peddinti  
5.Issues management: Sindhuja Pannala  
6.Quality and testing management: Spandana Velaga  
7.Communications and documentation management: Gopinadh Cherupally

Artifacts:

1.POC on geolocation functionality :  
2.Percentage completion – 70%  
3.[https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/blob/3100584d2f5410e26c07f89e0a7a424304361f92/test.zip (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/3100584d2f5410e26c07f89e0a7a424304361f92/test.zip) (Links to an external site.)(Links to an external site.)

4.Criticality :Required

5.It is on the track

Accomplishments:

1.Researched on Google Maps API. - 2 hrs  
2.Researched and experimented methods and functions in Geolocation API. - 2 hrs  
3.Researched on ajax and jquery to use maps API - 2 hr  
4.Created API keys and enabled them. - 1 hr  
5.Implemented the functionality of Geolocation - 70% percent completed - 7 hrs

Planned Work for this week:

1.Should research more on Google Api to get autofill adress. - estimated 3  
2.Should research more on Google Api methods. - estimated 3 hrs  
3.Should fix the issues regarding Geolocation with netbeans - 5 hrs  
4.should integrate geolocation functionality into addcustomer webpage - estimated 3 hrs

Future Work:

1.Should work on developing webpages along with Abishai Parise

Unresolved Challenges : Couldn't get autofill address location using GOOGLE maps api.