Team 52 - PartyFreaks – PartyGuard Web Application – LokeshReddy Pothapu

Client: Jacob Stansbury (S516098@mail.nwmissouri.edu)

 Roles and Responsibilities:

1.Primary Contact: Prem Abishai Parise

2.Client management: Nihitha Reddy Bhimireddy

3.Requirements management: Lokesh Reddy Pothapu

4.Data management: Srichaitanya Peddinti

5.Issues management: Sindhuja Pannala

6.Quality and testing management: Spandana Velaga

7.Communications and documentation management: Gopinadh Cherupally

Artifacts:

1.POC on geolocation functionality

2.Percentage completion – 100%

[https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/blob/1820f10daa590d1b570b5e0c6764ea89380983a8/maps.zip (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/1820f10daa590d1b570b5e0c6764ea89380983a8/maps.zip) (Links to an external site.)

3.worked with my teammate sindu pannala and Integrated the geolocation funtionality into addcustomer page.

[https://github.com/S525079/partyguardwebapp\_partyfreaks/commit/2092f2a63208b6830a18a747e7781f48377789ef (Links to an external site.)](https://github.com/S525079/partyguardwebapp_partyfreaks/commit/2092f2a63208b6830a18a747e7781f48377789ef) (Links to an external site.)

4.Percentage completion – 70%

5.Criticality :Required

6.It is on the track

Accomplishments:

1.Researched more on Google Maps API. - 2 hrs

links for research work

[https://developers.google.com/maps/documentation/ios-sdk/get-api-key (Links to an external site.)](https://developers.google.com/maps/documentation/ios-sdk/get-api-key)

[https://www.youtube.com/watch?v=3cW5yg4xNAE (Links to an external site.)](https://www.youtube.com/watch?v=3cW5yg4xNAE)[](https://www.youtube.com/watch?v=3cW5yg4xNAE)

[https://www.youtube.com/?v=sSx6uiQyNAIwatch (Links to an external site.)](https://www.youtube.com/?v=sSx6uiQyNAIwatch)

2.Implemented the functionality of Geolocation - 100% percent completed - 8 hrs

3.Fixed issues with API keys and enabled them to connect with Google API server - 2 hr

4.worked with my teammate sindu pannala and Integrated the geolocation funtionality into addcustomer

page. - 2 hrs (50%)

 Planned Work for this week:

1.Should research on Angular Js - estimated 8 hrs

2.Should research on parsing json data - estimated 2 hrs

3.Working on guardregistration page - estimated 5 hrs

Future Work:

1.Working on functionality of guardregistration page.

Unresolved Challenges :No issues.