Team 52 - PartyFreaks – PartyGuard Web Application – LokeshReddy Pothapu

Client: Jacob Stansbury (S516098@mail.nwmissouri.edu)

Roles and Responsibilities:

1.Primary Contact: Prem Abishai Parise

2.Client management: Nihitha Reddy Bhimireddy

3.Requirements management: Lokesh Reddy Pothapu

4.Data management: Srichaitanya Peddinti

5.Issues management: Sindhuja Pannala

6.Quality and testing management: Spandana Velaga

7.Communications and documentation management: Gopinadh Cherupally

Artifacts:

1.POC on Json parsing in angular js by using HTTP services from external json file.  
2.Percentage Completion : 100%  
3.https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/blob/0fbd7aa066120d9a925b557ff674f99547190304/testhtml5.zip (Link to an external site.)

4.POC on Json parsing in angular js by using HTTP services from web services using http post.  
5.Percentage Completion : 30%  
6.https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/blob/a4cefba6c2b377a0395538332f2aa65ce2dbb546/Posthttpjson.zip (Link to an external site.)

7.POC on broadcasting messages from one controller to other controller.  
8. Percentage Completion : 100%  
9.https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/blob/018b7682f19ce6ceabcdf7ee8f0fdd2ba87ed365/loveforangular.zip (Link to an external site.)

10.Criticality :Required

11.It is on the track

Accomplishments:

1.Researched more on AngularJS. - 6 hrs

links for research work

a.https://docs.angularjs.org/api (Links to an external site.)  
b.http://www.w3schools.com/angular/angular\_services.asp (Links to an external site.)  
c.http://www.w3schools.com/angular/angular\_http.asp (Links to an external site.)

2.POC on Json parsing in angular js by using HTTP services from external json file - 4 hrs

3.POC on Json parsing in angular js by using HTTP services from web services using http post. - 2 hr

4.POC on broadcasting messages from one controller to other controller. - 3 hrs

Planned Work for this week:

1.Should research more on Angular Js - estimated 6 hrs

2.Should work on parsing json data using post method - estimated 7 hrs

3.Integrating in guardregistration page - estimated 2 hrs

Future Work:

1.Working on functionality of guardregistration page.

Unresolved Challenges :No issues.