Team 52 - PartyFreaks – PartyGuard Web Application – LokeshReddy Pothapu

Client: Jacob Stansbury (S516098@mail.nwmissouri.edu)

Roles and Responsibilities:

1. Primary Contact: Prem Abishai Parise
2. Client management: Nihitha Reddy Bhimireddy
3. Requirements management: Lokesh Reddy Pothapu
4. Data management: Srichaitanya Peddinti
5. Issues management: Sindhuja Pannala
6. Quality and testing management: Spandana Velaga
7. Communications and documentation management: Gopinadh Cherupally

1. **Artifacts:**

1. Added Edit data functionality between GuardUserEdit.html and GuardProfile.html - 6 hrs.
2. [https://github.com/s525080/PartyGuardWeb/blob/7c04714ea0b7746fa733bc78b11303c81dad9b6b/GuardProfile.html (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/7c04714ea0b7746fa733bc78b11303c81dad9b6b/GuardProfile.html%20) (Links to an external site.)
3. [https://github.com/s525080/PartyGuardWeb/blob/ae25884550bb33a461a150db2667d3215552828b/GuardUserEdit.html (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/ae25884550bb33a461a150db2667d3215552828b/GuardUserEdit.html) (Links to an external site.)
4. [https://github.com/s525080/PartyGuardWeb/blob/ebc56cac034d65a7a9769db7554a10b5e1e5aef6/guarduseredit.js (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/ebc56cac034d65a7a9769db7554a10b5e1e5aef6/guarduseredit.js) (Links to an external site.)
5. [https://github.com/s525080/PartyGuardWeb/blob/b89669a9d92e56df7f60baea589b1a3233b24eac/GuardUser.js (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/b89669a9d92e56df7f60baea589b1a3233b24eac/GuardUser.js) (Links to an external site.)
6. Percentage Completion : 90%
7. Criticality :Required
8. It is on the track
9. Added validations for form in GuardUserEdit.html page. - 30 min
10. [https://github.com/s525080/PartyGuardWeb/blob/ae25884550bb33a461a150db2667d3215552828b/GuardUserEdit.html (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/ae25884550bb33a461a150db2667d3215552828b/GuardUserEdit.html) (Links to an external site.)
11. Percentage Completion : 100%
12. Criticality :Required
13. It is on the track
14. Added Edit data functionality between BasicUserEdit.html and Basic Profile.html - 6 hrs
15. [https://github.com/s525080/PartyGuardWeb/blob/8b021e3ff948c2cd450bdcf77a3c19f562ce9052/BasicProfile.html (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/8b021e3ff948c2cd450bdcf77a3c19f562ce9052/BasicProfile.html)
16. [https://github.com/s525080/PartyGuardWeb/blob/c1157560bfd06baff6ee452b179e930db915f5cf/BasicUserEdit.html (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/c1157560bfd06baff6ee452b179e930db915f5cf/BasicUserEdit.html)
17. [https://github.com/s525080/PartyGuardWeb/blob/25c4ca8b14a8af03ccf9b9ac82dd342931b416f5/BasicUserEdit.js (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/25c4ca8b14a8af03ccf9b9ac82dd342931b416f5/BasicUserEdit.js)
18. [https://github.com/s525080/PartyGuardWeb/blob/2da9886d355e08618a893e088baf2369fdf3b968/BasicUser.js (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/2da9886d355e08618a893e088baf2369fdf3b968/BasicUser.js)
19. Percentage Completion : 95%
20. Criticality :Required
21. It is on the track
22. Added validations for form BasicUserEdit.html page. - 30 min
23. [https://github.com/s525080/PartyGuardWeb/blob/c1157560bfd06baff6ee452b179e930db915f5cf/BasicUserEdit.html (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/c1157560bfd06baff6ee452b179e930db915f5cf/BasicUserEdit.html)

1. [https://github.com/s525080/PartyGuardWeb/blob/7c04714ea0b7746fa733bc78b11303c81dad9b6b/GuardProfile.html (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/7c04714ea0b7746fa733bc78b11303c81dad9b6b/GuardProfile.html%20)
2. Percentage Completion : 100%
3. Criticality :Required
4. It is on the track
5. Added UI changes for both BasicUserEdit.html and Basic Profile.html - 1 hr
6. [https://github.com/s525080/PartyGuardWeb/blob/c1157560bfd06baff6ee452b179e930db915f5cf/BasicUserEdit.html (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/c1157560bfd06baff6ee452b179e930db915f5cf/BasicUserEdit.html)
7. [https://github.com/s525080/PartyGuardWeb/blob/8b021e3ff948c2cd450bdcf77a3c19f562ce9052/BasicProfile.html (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/8b021e3ff948c2cd450bdcf77a3c19f562ce9052/BasicProfile.html)
8. Percentage Completion : 85%
9. Criticality :Required
10. It is on the track
11. Added UI changes for both GuardUserEdit.html and GuardProfile.html - 1 hr
12. [https://github.com/s525080/PartyGuardWeb/blob/ae25884550bb33a461a150db2667d3215552828b/GuardUserEdit.html (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/ae25884550bb33a461a150db2667d3215552828b/GuardUserEdit.html) (Links to an external site.)
13. Percentage Completion : 85%
14. Criticality :Required
15. It is on the track
16. Accomplishments:
17. Added Edit data functionality between GuardUserEdit.html and GuardProfile.html - 6 hrs.
18. [https://github.com/s525080/PartyGuardWeb/blob/7c04714ea0b7746fa733bc78b11303c81dad9b6b/GuardProfile.html (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/7c04714ea0b7746fa733bc78b11303c81dad9b6b/GuardProfile.html) (Links to an external site.)
19. [https://github.com/s525080/PartyGuardWeb/blob/ae25884550bb33a461a150db2667d3215552828b/GuardUserEdit.html (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/ae25884550bb33a461a150db2667d3215552828b/GuardUserEdit.html) (Links to an external site.)
20. [https://github.com/s525080/PartyGuardWeb/blob/ebc56cac034d65a7a9769db7554a10b5e1e5aef6/guarduseredit.js (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/ebc56cac034d65a7a9769db7554a10b5e1e5aef6/guarduseredit.js) (Links to an external site.)
21. [https://github.com/s525080/PartyGuardWeb/blob/b89669a9d92e56df7f60baea589b1a3233b24eac/GuardUser.js (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/b89669a9d92e56df7f60baea589b1a3233b24eac/GuardUser.js) (Links to an external site.)
22. Added validations for form in GuardUserEdit.html page. 30 min
23. [https://github.com/s525080/PartyGuardWeb/blob/ae25884550bb33a461a150db2667d3215552828b/GuardUserEdit.html (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/ae25884550bb33a461a150db2667d3215552828b/GuardUserEdit.html) (Links to an external site.)
24. Added Edit data functionality between BasicUserEdit.html and Basic Profile.html 6
25. [https://github.com/s525080/PartyGuardWeb/blob/8b021e3ff948c2cd450bdcf77a3c19f562ce9052/BasicProfile.html (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/8b021e3ff948c2cd450bdcf77a3c19f562ce9052/BasicProfile.html)
26. [https://github.com/s525080/PartyGuardWeb/blob/c1157560bfd06baff6ee452b179e930db915f5cf/BasicUserEdit.html (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/c1157560bfd06baff6ee452b179e930db915f5cf/BasicUserEdit.html)
27. [https://github.com/s525080/PartyGuardWeb/blob/25c4ca8b14a8af03ccf9b9ac82dd342931b416f5/BasicUserEdit.js (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/25c4ca8b14a8af03ccf9b9ac82dd342931b416f5/BasicUserEdit.js)
28. [https://github.com/s525080/PartyGuardWeb/blob/2da9886d355e08618a893e088baf2369fdf3b968/BasicUser.js (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/2da9886d355e08618a893e088baf2369fdf3b968/BasicUser.js)
29. Added validations for form BasicUserEdit.html page. 30 min
30. [https://github.com/s525080/PartyGuardWeb/blob/c1157560bfd06baff6ee452b179e930db915f5cf/BasicUserEdit.html (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/c1157560bfd06baff6ee452b179e930db915f5cf/BasicUserEdit.html)
31. [https://github.com/s525080/PartyGuardWeb/blob/7c04714ea0b7746fa733bc78b11303c81dad9b6b/GuardProfile.html (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/7c04714ea0b7746fa733bc78b11303c81dad9b6b/GuardProfile.html%20)
32. Added UI changes for both BasicUserEdit.html and Basic Profile.html 1 hr
33. [https://github.com/s525080/PartyGuardWeb/blob/c1157560bfd06baff6ee452b179e930db915f5cf/BasicUserEdit.html (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/c1157560bfd06baff6ee452b179e930db915f5cf/BasicUserEdit.html)

1. [https://github.com/s525080/PartyGuardWeb/blob/8b021e3ff948c2cd450bdcf77a3c19f562ce9052/BasicProfile.html (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/8b021e3ff948c2cd450bdcf77a3c19f562ce9052/BasicProfile.html)
2. Added UI changes for both GuardUserEdit.html and GuardProfile.html 1 hr
3. [https://github.com/s525080/PartyGuardWeb/blob/ae25884550bb33a461a150db2667d3215552828b/GuardUserEdit.html (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/ae25884550bb33a461a150db2667d3215552828b/GuardUserEdit.html) (Links to an external site.)
4. Planned Work for this week:
5. Change password functionality for basic user – 2 hrs.
6. Change password functionality for guard user – 2 hrs.
7. Should work on generating events for guard users funationality – 6 hrs
8. Should research more on uploading image using angularjs - estimated - 1 hrs
9. Should work on implementing the functionality for uploading image - estimated 4 hrs
10. Future Work:
11. Working on functionality of basicuser,guarduser .
12. Unresolved Challenges :No issues.