**Team 52 - PartyFreaks - PartyGuard Web Application - Pannala Sindhuja**

Team 52 - PartyFreaks - PartyGuard Web Application - Pannala Sindhuja

Jacob Stansbury (S516098@mail.nwmissouri.edu)

Primary contact – Prem Abishai Parise  
Client management – Nihitha Reddy Bhimireddy  
Requirements Management – Lokesh Reddy Pothapu  
Data Management – Srichaitanya Peddinti  
**Issues Management – Sindhuja Pannala**  
Quality and Testing Management – Spandana Velaga  
Communications and Documentation Management – Gopinadh Cherupally

**Artifacts responsible**:

|  |  |  |
| --- | --- | --- |
| Artifact | Description | completed |
| Guards list page | A page which shows the list of all guards available for a particular fraternity where a fraternity head can choose the guards for the particular day of the party | 15% |
| Integrating the maps | Integrating the maps with the application and also get the latitude and longitudes of the location | 70% |

**Accomplishments:**

Worked on integrating – 4 hours

<https://github.com/S525079/partyguardwebapp_partyfreaks/commit/2092f2a63208b6830a18a747e7781f48377789ef>

Sample project created – 8 hours

<https://drive.google.com/file/d/0B485PyPs2ElsLWUyc2w3TDR0eW8/view?usp=sharing>

**Planned work for this week:**

Learning AngularJS – 7 hours

Work on the guard list pages – 6 hours

**Future tasks:**

Using AngularJS, JSON parsing methods, try to populate the webpages with the guards data and also update database with the guards who are appointed for a particular party.