**Team 52 - PartyFreaks - PartyGuard Web Application - Pannala Sindhuja**

Team 52 - PartyFreaks - PartyGuard Web Application - Pannala Sindhuja

Jacob Stansbury (S516098@mail.nwmissouri.edu)

Primary contact – Prem Abishai Parise  
Client management – Nihitha Reddy Bhimireddy  
Requirements Management – Lokesh Reddy Pothapu  
Data Management – Srichaitanya Peddinti  
**Issues Management – Sindhuja Pannala**  
Quality and Testing Management – Spandana Velaga  
Communications and Documentation Management – Gopinadh Cherupally

**Artifacts responsible**:

|  |  |  |
| --- | --- | --- |
| Artifact | Description | completed |
| Issues | Listed all the issues and assigned to team members | 100% |

**Accomplishments:**

Added issues and assigned to the team members – 3 hours

<https://github.com/s525080/PartyGuardWeb/issues>

Sample project created on C# in order to start with the web services – 3 hours

<https://drive.google.com/file/d/0B485PyPs2ElsLWUyc2w3TDR0eW8/view?usp=sharing>

Created Azure account, created a sample database and learning about azure and how to deploy the project in azure, connect database of azure to the visual studio, created a sample website to learn how to host the website – 9 hours

<https://drive.google.com/file/d/0B485PyPs2ElsRS15dGRiOHhBM28/view?usp=sharing>

**Planned work for this week:**

Deploy the sample project into the azure – 4 hours

Team meeting- 1 hour

Learn C# and try to write web services – 9 hours

**Future tasks:**

Will be working on Azure and web services