Team 52 - PartyFreaks – PartyGuard Web Application – Sindhuja Pannala

Client: Jacob C Stansbury (S516098@mail.nwmissouri.edu)

Roles and Responsibilities:

Primary Contact: Prem Abishai Parise  
Client management: Nihitha Reddy Bhimireddy  
Requirements management: Lokesh Reddy Pothapu  
Data management: Srichaitanya Peddinti  
**Issues management: Sindhuja Pannala**  
Quality and testing management: Spandana Velaga  
Communications and documentation management: Gopinadh Cherupally

Artifacts:

|  |  |
| --- | --- |
| Artifact | % work done |
| User manual, guides the user how to use the application | 30% complete |
| Cross team testing and user acceptance templates created | 30% |

Accomplishments:

User manual,  
guides the user how to use the application  
Link:   
<https://github.com/S525079/partyguardweb/blob/Documents/User%20Documentation.docx>

hours- 5 hrs

Cross team testing and user acceptance  
Link:  
[https://github.com/S525079/partyguardweb/blob/Documents/cross%20Test%20plan.docx](https://github.com/S525079/partyguardweb/blob/Documents/cross%20Test%20plan.docx%20) (Links to an external site.)

[https://github.com/S525079/partyguardweb/blob/Documents/Client%20Acceptance.docx](https://github.com/S525079/partyguardweb/blob/Documents/Client%20Acceptance.docx%20) (Links to an external site.)

hours- 7 hrs

Future tasks:  
Will be working on project documents like project charter, version 2.0 of user manual, issues documents etc  
hours- 15hrs