**Team 52 - PartyFreaks - PartyGuardWebApplication – Spandana Velaga**

**Client:** Jacob C Stansbury (S516098@mail.nwmissouri.edu)

**Primary Contact**: Prem Abishai Parise

**Roles and responsibilities:**

**Quality and testing management**

**1. Artifacts responsible:**

Did POC in Bootstrap.

<https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/c43e10fe523981dff9f5ed72082def35e3705820/BootstrapEg.zip>

Wrote initial test cases for few web pages

<https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/PartyGuard_Working/Testcase1.xlsx>

It is on track.

**2. Accomplishments:**

Done some research and POC on using Bootstrap as it is required in developing web pages. I worked with Abishai in developing initial web pages. I have developed initial About Us page.

**3. Hours worked:**

Research in Bootstrap: 3 hours

Tried Few Examples: 2.5 hours

**Total** (till now) - 5.5 hours

**4. Planned work this week**:

* Should work on developing rest of the web pages along with Abishai Parise.
* Will do more research on Bootstrap.
* Will work on designing web pages like About us page and contact us page
* Working on the functionalities required for client demo

**5. Future Plan:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Week** | **Tasks ( web pages)** | **Status** | **Challenges** |
| Week 03 | Will work on About Us page and develop them | In Progress |  |
| Week 04 | Will work on Contact Us page and develop them and test the working. | Yet to start |  |
| Week 05 | Will work on How It Works page and develop according to requirements. | Yet to start |  |
| Week 06 | Will work on Pricing page and develop them and contact client about the details of pricing | Yet to start |  |
| Week 07 | Will work on Location change request page and develop according to requirements. | Yet to start |  |
| Week 08 | Will work on Members page and develop according to requirements. | Yet to start |  |
| Week 9-13 | Will work on further requirements | Yet to start |  |

**Unresolved challenges:**There are no major unresolved challenges.