Team 52 – Party Freaks- Party Guard Web Application – Spandana Velaga

**Client:** Jacob C Stansbury (S516098@mail.nwmissouri.edu)

**Primary Contact**: Prem Abishai Parise

There is a big restructure of project design has happened this week. The responsibility of creating and maintaining web services has been transferred to Team 22. Moreover, we are now solely responsible for UI and client side business logic for PartyGuard.

**Roles & Responsibilities:**

1. Primary Contact:  Prem Abishai Parise
2. Client management:  Nihitha Reddy Bhimireddy
3. Requirements management: Lokesh Reddy Pothapu
4. Data management: Srichaitanya Peddinti
5. Issues management: Sindhuja Pannala
6. **Quality and testing management:  Spandana Velaga**
7. Communications and documentation management: Gopinadh Cherupally

**Artifacts Responsible:**

1. Completed initial contact us page

Percentage completed - 90% -4 hours  
It is on track of schedule.  
Criticality - Required

**2. Completed About Us page**

Percentage completed - 80%- 4 hours

Criticality - Required

**Deliverables:**  
Completed About Us page – 4 hours

<https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/5b2e02c2ef8d53ebb61dcff0df86bc459f0e2530/src/main/webapp/Aboutus.html>

Completed Contact Us page- 4 hours

<https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/5b2e02c2ef8d53ebb61dcff0df86bc459f0e2530/src/main/webapp/contactus.html>

Accomplishments:

As stated earlier there are numerous changes happened in the project structure, so my schedule has many changes when compared to my planned schedule.  
• Interacted with mobile application and web services team to discuss the change in the structure and data flow – Effort – 2 hrs.  
• After the restructuring we had a team meeting to find out the new approaches to complete the project and agreed on using Angular 2 framework. Also we need to use Node.js and Express.js to implement few functionalities – 3 hrs.

Learned Bootstrap -2 hours

**Planned work this week Task:**

Goal 1: Learning AngularJS – Estimated effort: 10 hrs.

Who is involved: Abishai Parise and Nihitha Reddy

Goal 2: Try to develop How it works and FAQ’s Pages

Who is involved : Nihitha Reddy

we will be working on it for 4 hours.

Future Work:

|  |  |  |
| --- | --- | --- |
| **Week** | **Tasks ( web pages)** | **Status** |
| Week 03 | Will work on About Us page and develop them | Completed 80% |
| Week 04 | Will work on Contact Us page and develop them and test the working. | Completed 90% |
| Week 05 | Will work on How It Works page and develop according to requirements. | Yet to start |
| Week 06 | Will work on Pricing page and develop them and contact client about the details of pricing | Yet to start |
| Week 07 | Will work on Location change request page and develop according to requirements. | Yet to start |
| Week 08 | Will work on Members page and develop according to requirements. | Yet to start |
| Week 9-13 | Will work on further requirements | Yet to start |

Challenges:

Learn Angular JS, as we are new to it .We have to learn and do research on it.