**Roles & Responsibilities:**

1. Primary Contact:  Prem Abishai Parise
2. Client management:  Nihitha Reddy Bhimireddy
3. Requirements management: Lokesh Reddy Pothapu
4. Data management: Srichaitanya Peddinti
5. Issues management: Sindhuja Pannala
6. **Quality and testing management:  Spandana Velaga**
7. Communications and documentation management: Gopinadh Cherupally

**Artifacts:**

|  |  |  |
| --- | --- | --- |
| **Artifact** | **Evaluation/Notes** | **% Complete** |
| Acknowledgement.html | Designed the acknowledgement page | 70% |
| Validations | Kept validations for Login page, New customer, add customer pages | 60% |
| Test cases | Started working on test cases | 30% |
| FAQ.html | Redesigned FAQ ‘s page | 40% |

**Accomplishments:**

**Designed Acknowledgements page .Estimated time: 2 hours but it took 3.5 hours.**

**Repository Link:**

<https://github.com/s525080/PartyGuardWeb/blob/master/app/view/Navbar/Acknowledgement.html>

**Redesigned FAQ page .Effort 3.5 Hours.**

<https://github.com/s525080/PartyGuardWeb/blob/master/app/view/Navbar/faq.html>

**Learned Angular JS – 3 hours.**

<https://docs.angularjs.org/tutorial/step_02>

**Started working on test cases with Gopinadh Cherupally – 3 hours**

**Planned Tasks:**

|  |  |
| --- | --- |
| **Task** | **Hours** |
| Complete the common acknowledgement page | 3 |
| Solve the issues assigned by sindhuja (Issue manager) | 3 |
| Learn Angular JS | 3 |
| Will work on selenium testing tool | 5 |
| Planned team meeting | 1 |