**Roles & Responsibilities:**

1. Primary Contact:Prem Abishai Parise
2. Client management:Nihitha Reddy Bhimireddy
3. Requirements management:Lokesh Reddy Pothapu
4. Data management:Srichaitanya Peddinti
5. Issues management:Sindhuja Pannala
6. **Quality and testing management:Spandana Velaga**
7. Communications and documentation management:Gopinadh Cherupally

**Artifacts:**

|  |  |  |
| --- | --- | --- |
| **Artifact** | **Evaluation/Notes** | **% Complete** |
| Aboutus.html | Redesigned the aboutus page | 80% |
| Test cases | Started working on test cases for Host Functionality. | 40% |
| Test cases | Started working on test cases for Navigation Bar | 50% |
| FAQ.html | Redesigned FAQ ‘s page | 80% |

**Accomplishments:**

**Designed FAQ’s page .Estimated time: 2 hours but it took 3 hours.**

**Repository Link:**

[**https://github.com/s525080/PartyGuardWeb/blob/master/app/view/Navbar/faq.html (Links to an external site.)**](https://github.com/s525080/PartyGuardWeb/blob/master/app/view/Navbar/faq.html)

**Designed FAQ’s page .Estimated time: 2 hours but it took 3 hours.**

**Repository Link:**

[**https://github.com/s525080/PartyGuardWeb/blob/master/app/view/Navbar/Aboutus.html**](https://github.com/s525080/PartyGuardWeb/blob/master/app/view/Navbar/Aboutus.html )

**Done testing for Navigation Bar Estimated time: 2 hours but it took 2 hours.**

**Repository Link:**

[**https://github.com/s525080/PartyGuardWeb/blob/Documents/NavBAr.xlsx**](https://github.com/s525080/PartyGuardWeb/blob/Documents/NavBAr.xlsx)

**Done test cases for Host Module. Estimated time: 2 hours but it took 3.5 hours.**

**Repository Link:**

[**https://github.com/s525080/PartyGuardWeb/blob/Documents/Host%20.xlsx**](https://github.com/s525080/PartyGuardWeb/blob/Documents/Host%20.xlsx)

**Prepared for Midterm Presentation with team members .Estimated time 2 hours took 2 hours**

**Prepared for workshop 06.Divided work between team members. Estimated time 2 hours Took 2 hours**

[**https://drive.google.com/open?id=0B84SGhPxNhwMaEVvby1ZMXZBRTg**](https://drive.google.com/open?id=0B84SGhPxNhwMaEVvby1ZMXZBRTg)

**Planned Tasks:**

|  |  |
| --- | --- |
| **Task** | **Hours** |
| Work on issues with Contact Us page . | 3 |
| Testing on Host Module after API integration | 3 |
| Documentation on Testing documents | 3 |
| Will work on Workshop 06 | 4 |
| Planned team meeting | 2 |