**Team 52 - PartyFreaks – PartyGuard Web Application – Spandana Velaga**

**Client:** Jacob C Stansbury (S516098@mail.nwmissouri.edu)

**Roles and Responsibilities:**

1. Primary Contact: Prem Abishai Parise
2. Client management: Nihitha Reddy Bhimireddy
3. Requirements management: Lokesh Reddy Pothapu
4. Data management: Srichaitanya Peddinti
5. Issues management: Sindhuja Pannala
6. **Quality and testing management: Spandana Velaga**
7. Communications and documentation management: Gopinadh Cherupally

**Artifacts:**

|  |  |  |
| --- | --- | --- |
| **Artifact** | **Evaluation/Notes** | **% Complete** |
| Api functionality in Host Profile Page | Tested API functionality in Host Profile page | 80% |
| Api functionality in Events Page | Tested API functionality in Events page | 60% |
| Workshop ppt | Prepared for workshop presentation | 100% |

**Accomplishments:**

* **Host Profile Page:**Tested Api functionality to render dynamic data on Host Profile page.

      Repo Link:  [https://github.com/s525080/PartyGuardWeb/blob/Documents/Host%20.xlsx (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/Documents/Host%20.xlsx)

      Hours: 4 hrs.

* **Events page:**Tested Api functionality to render dynamic data on form submit.

     Repo Link:  [https://github.com/s525080/PartyGuardWeb/blob/Documents/Host%20.xlsx (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/Documents/Host%20.xlsx)

     Hours: 4 hrs.

* **Workshop ppt:**

     Repo Link:

[https://drive.google.com/file/d/0B84SGhPxNhwMSjJrZThEX0ZYX2c/view?usp=sharing (Links to an external site.)](https://drive.google.com/file/d/0B84SGhPxNhwMSjJrZThEX0ZYX2c/view?usp=sharing)

     Hours: 5 hrs.

**Planned Tasks:**

|  |  |  |
| --- | --- | --- |
| **Task** | **Hours** | **Deliverable** |
| Team meeting | 3 | Status report |
| Testing Web Service to Change House Location page | 4 | Test cases and results |
| Testing Web Service in View Events page | 4 | Test cases and results |
| Testing Web Service in Members page | 4 | Test cases and results |

m