**Team 52 - Party Freaks – PartyGuard Web Application**

**Client:** Jacob Stansbury ([S516098@mail.nwmissouri.edu](mailto:S516098@mail.nwmissouri.edu))

**Team Roles and Responsibilities:**

1. Primary Contact:  Prem Abishai Parise
2. Client management:  Nihitha Reddy Bhimireddy
3. Requirements management: Lokesh Reddy Pothapu
4. Data management: Srichaitanya Peddinti
5. Issues management: Sindhuja Pannala
6. Quality and testing management:  Spandana Velaga
7. Communications and documentation management: Gopinadh Cherupally

**Our team has finished:**

1. Development of application

* We have created remaining UI pages.
  + About Us
  + How it Works.
  + Pricing
  + Contact Us.
  + Change Password (Guard User & Basic User).
* We are yet to implement functionality in the above pages.
* We have completed Google Map functionality in the ‘Add Customer’ page, to populate google map based on the address given in the address field. This is the major functionality in this page.
* We have done POC on SOAP and RESTful web services.

Also we have done research on AWS and dynamo DB and created few sample tables in it.

* We are facing few challenges in implementing email functionality on Homepage. We will try to resolve it ASAP.

1. Client interaction and documentation of calls, meetings:

We had few questions regarding the registration process of Guard user. We mailed the client and waiting for his reply.

1. Artifacts:

Repository URL:

[https://github.com/s525080/PartyGuardWebApp\_PartyFreaks.git (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks.git)

Link for POC on Web services

* [https://drive.google.com/open?id=0BzoVC8zt1fvUZWZOR0RMMjEzTkk(Links to an external site.) (Links to an external site.)](https://drive.google.com/open?id=0BzoVC8zt1fvUZWZOR0RMMjEzTkk)
* [https://drive.google.com/open?id=0BzoVC8zt1fvUNmFxRFAtMnZiTXM(Links to an external site.) (Links to an external site.)](https://drive.google.com/open?id=0BzoVC8zt1fvUNmFxRFAtMnZiTXM)

**Work in progress:**

* We will implement the functionality in few of the pages that we have listed above.
* In response to our client reply for our mail we will include guard user registration through web application if needed
* We will try to implement email functionality on homepage

|  |  |  |
| --- | --- | --- |
| **Team Members** | **Work in progress** | **Hours Remaining** |
| Prem Abishai Parise | Google maps API integration | 10 |
| Nihitha Reddy Bhimireddy | Home page functionality yet to complete | 6 |
| Lokesh Reddy Pothapu | Dynamo DB | 7 |
| Srichaitanya Peddinti | POC on integrating AWS with NetBeans | 10 |
| Sindhuja Pannala | POC on integrating AWS with NetBeans | 8 |
| Spandana Velaga | About Us, Contact Us | 6 |
| Gopinath Cherupally | Testing the developed web pages(Add Customer, Home page, login pages) | 6 |