**Team 52 - PartyFreaks – PartyGuard Web Application**

**Client:** Jacob Stansbury ([S516098@mail.nwmissouri.edu](mailto:S516098@mail.nwmissouri.edu))

**Roles and Responsibilities:**

1. **Primary Contact:**  Prem Abishai Parise
2. **Client management:**  Nihitha Reddy Bhimireddy
3. **Requirements management:** Lokesh Reddy Pothapu
4. **Data management:** Srichaitanya Peddinti
5. **Issues management:** Sindhuja Pannala
6. **Quality and testing management:**  Spandana Velaga
7. **Communications and documentation management:** Gopinadh Cherupally

**Artifacts:**

**Spandana Velaga**

* Have been working on Contact us and About Us pages by learning Bootstrap.
* She has completed About Us page .She is making some improvements.
* She completed 50% of her work.

**Srichaitanya Peddinti**

* Done research on dynamo DB and integrating with Eclipse IDE. (6hrs)
* Effort and engaged in self-paced training on Amazon Web Services Dynamo DB (3hrs) Collaborated with iOS team and discussed about data flow and database design.
* He has completed 70% of his work.

**Gopinadh Cherupally**

* Has integrated selenium with NetBeans and tested URL of a sample webpage.
* Worked on test scenarios for a general web application and compared it with the party guard web application.
* He has completed 60% of work.

**Lokesh Reddy Pothapu**

* Has worked on workshop presentation .Completed 100% of the work. Integrated eclipse to dynamo DB with Srichaitanya (20%).

**Nihitha Reddy Bhimireddy**

* Worked with Abishai on completing initial UI design for client demo.
* Attended meetings with other party guard teams and finalized the entities.
* Attended meeting with other party guard teams to prepare agenda for client meeting.
* Completed 70 % of the work

**Prem Abishai Parise**

* Worked on completing initial UI design for client demo.
* Done research on AngularUI and AngularJS, which will be used to do API calls to fetch and push the data and populate them in respective fields.
* Completed 80 % work

**Sindhuja Pannala**

* Worked on Amazon Web Services
* Completed 60% of work

**Accomplishments:**

**Spandana Velaga** completed basic About Us page and started working on Contact Us page. She worked for 6 hours.

[https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/commit/e5bba9e18ed688db52ba710b373b08ce6ff218e8 (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/commit/e5bba9e18ed688db52ba710b373b08ce6ff218e8)

**Srichaitanya Peddinti** has created a Java application which will perform CRUD operations on locally installed Dynamo DB - Effort 2hrs

Modified the Java application which will perform CRUD operations on Dynamo DB which is stored on the cloud platform. - Effort 4hrs

[https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/tree/AWS-poc (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/tree/AWS-poc)

**Gopinath Cherupally** has worked for 7hrs in order to work with testing tools.

[https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/blob/PartyGuard\_Working/General%20Test%20Scenarios.docx(Links to an external site.) (Links to an external site.)](https://l.facebook.com/l.php?u=https%3A%2F%2Fgithub.com%2Fs525080%2FPartyGuardWebApp_PartyFreaks%2Fblob%2FPartyGuard_Working%2FGeneral%2520Test%2520Scenarios.docx(Links%20to%20an%20external%20site.)&h=xAQGAevDE)

**Lokesh Reddy Pothapu**has worked on it for 8 hrs.

[https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/blob/PartyGuard\_Working/Workshop1%20(1).pptx (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/PartyGuard_Working/Workshop1%20(1).pptx)

[https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/blob/PartyGuard\_Working/MoviesCreateTable.zip (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/PartyGuard_Working/MoviesCreateTable.zip)

**Prem Abishai Parise**has worked on it for 10 hrs.

Added new pages, Modified almost all pages where ever required to make them ready for Client demo.

[https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/tree/master/src/main/webapp (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/tree/master/src/main/webapp)

**Nihitha Reddy Bhimireddy**has worked on it for almost 8 hrs.

Worked on all the initial design of the pages to make them ready for client demo along with Abishai.

Finalized the entities required for our application.

[https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/blob/PartyGuard\_Working/PartyGuardWebAppEntities.xlsx (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/PartyGuard_Working/PartyGuardWebAppEntities.xlsx)

**Planned Tasks:**

**Spandana** will complete both Contact Us and About Us pages in 4 hrs.

**Abishai**will be working on AngularJs functionality in pages like Add Customer, Customer Acknowledgement page and API functionality for 7 hrs.

**Nihitha**will be working on the API functionality required to fetch and push the data from server for 6 hrs.

**Lokesh Reddy Pothapu**will be working on creating JSON objects for the entities for 7hrs

**Srichaitanya Peddinti**will be working on email functionality on the homepage using AngularJs and PHP for 8hrs

**Gopinath Cherupally**will write the test cases for the developed UI pages for 7hrs

**Sindhuja Pannala**will be working on AngularJs and API functionality for 6hrs

The following is the agenda we have mailed to our client Jacob

Hello Jacob,

Warm Greetings to you,

Firstly we would like to thank you for coming down for a meet, tomorrow we are going to present the PartyGuard project with respect to the teams, and their respective roles. I'm writing you to give a small glimpse over the agenda tomorrow.

**Location:**

Friday, Sept 16, 2016 - 9:00 AM

Location: Valk Building, Room - 117

**Attendees:**

-Client: Jacob Stansbury

-Professors: Dennis Case, Charles Hoot

-Course Assistant: Harish Kola, Priyanka Anjuri, Srujan Mathur Gade

-All the students working on the projects under different teams.

**Person running the client meeting:** Vinod Kumar Kurma

**Agenda Items:**                                                                                                         **Duration**

1) Application Demo

         - PartyGuard Web team : Nihitha, Abhisai                                                       6 mins

         - PartyGuard Android team : Rakshith, Nikhil                                                 6 mins

         - PartyGuard IOS team : Bhavana, Sanjeev                                                      6 mins

         - PartyGuard Web Services team : Prasunjit                                                     6 mins

2) Discuss the questionnaire with Jacob sent by Seshu                                            15 mins

3) Client Feedback                                                                                                    10 mins

Looking forward to a great day tomorrow.

Thank you,

Vinod Kumar Kurma