**Team 52 - PartyFreaks – PartyGuard Web Application**

**Client:** Jacob Stansbury ([S516098@mail.nwmissouri.edu](mailto:S516098@mail.nwmissouri.edu))

**Roles and Responsibilities:**

1. **Primary Contact:**Prem Abishai Parise
2. **Client management:**Nihitha Reddy Bhimireddy
3. **Requirements management:**Lokesh Reddy Pothapu
4. **Data management:**Srichaitanya Peddinti
5. **Issues management:**Sindhuja Pannala
6. **Quality and testing management:**Spandana Velaga
7. **Communications and documentation management:**Gopinadh Cherupally

**Artifacts:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Name** | **Artifact** | **Evaluation/Notes** | **% Complete** |
| Prem Abishai Parise | Project Folder Structure | Restructured project folder to integrate Nodejs,ExpressJs and Angular Js. | 100% |
| Email Functionality on Homepage | Completed 'Request a Quote functionality' on the homepage using NodeJS | 100% |
| Er Diagram | Discussed with other teams and finalized ER Diagram | 80% |
| Feedback | Had meeting with Dr.Hoot and got feedback regarding the UI design | 100% |
| Nihitha Reddy Bhimireddy | Email Functionality on Homepage | Worked with Abishai and completed 'Request a Quote functionality' on the homepage using NodeJS | 100% |
| Er Diagram | Discussed with other teams and finalized ER Diagram | 80% |
| Feedback | Had meeting with Dr.Hoot and got feedback regarding the UI design | 100% |
| Spandana Velaga | Angular JS | learning AngularJS as its new technology | 50% |
| Srichaitanya Peddinti | Poc on AngularJs | Done POC on AngularJS | 60% |
| Er Diagram | Discussed with other teams and finalized ER Diagram | 80% |
| Lokesh Pothapu | Er Diagram | Worked with Srichaitanya to complete Er diagram for our project | 80% |
| Gopinadh Cherupally | Feedback | Had meeting with Dr.Hoot and got feedback regarding the UI design | 100% |
| Sindhuja Pannala | Workshop | Prepared for Workshop | 80% |
| Feedback | Had meeting with Dr.Hoot and got feedback regarding the UI design | 100% |
| Events.html | Working o implementing functionality in events.html page | 20% |

**Accomplishments:**

* **Project Folder Structure:**Finished restructuring project folder to integrate Node.js, Express. Js and Angular Js. Installed all the required software and made project running in the server

     Repo Link: [https://github.com/s525080/PartyGuardWeb (Links to an external site.)](https://github.com/s525080/PartyGuardWeb)

     Members involved: Prem Abishai Parise, Nihitha Reddy and Srichaitanya

     Hours: 2 hrs.

* **Email Functionality on Homepage:**Completed 'Request a Quote functionality' on the homepage using Node.JS and express.js.

      Repo Link: [https://github.com/s525080/PartyGuardWeb/blob/master/index.html (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/master/index.html)

      Screenshots link:   [https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/blob/PartyGuard\_Working/EmailFunctionalityScreenshots.docx (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/PartyGuard_Working/EmailFunctionalityScreenshots.docx)

      Members involved: Prem Abishai Parise, Nihitha Reddy

      Hours: 4 hrs.

* **ER Diagram:**As we have to have a common database, all the party guard teams met a couple of times this week, discussed every possibility in detail and came up with an ER diagram.

      Screenshot Link: [https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/blob/PartyGuard\_Working/Entity\_Diagram\_PartyGuard%20.pdf (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/PartyGuard_Working/Entity_Diagram_PartyGuard%20.pdf)

      Members involved: Srichaitanya, Prem Abishai Parise, and Nihitha Reddy

      Hours: 3 hrs.

* **Feedback:** Had meeting with Dr.Hoot and discussed about the client feedback and UI design

     MOM Link: [https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/blob/PartyGuard\_Working/Instructors-feedback.docx (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/PartyGuard_Working/Instructors-feedback.docx)

     Members involved: Prem Abishai Parise, Nihitha Reddy, Gopinadh Cherupally and Sindhuja Pannala

     Hours: 30 mins

* **Workshop:** Prepared for the workshop that has to be presented this week.

      Ppt link: [https://drive.google.com/open?id=0B485PyPs2ElsaVVURTJSRWZKRVU (Links to an external site.)](https://drive.google.com/open?id=0B485PyPs2ElsaVVURTJSRWZKRVU)

      Member involved: Sindhuja Pannala

      Hours – 4 hrs

**Planned Tasks:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Name** | **Task** | **Hours** | **Deliverable** |
| Prem Abishai Parise | Redesign the homepage based on Instructor feedback | 4 | Working webpage and screenshots |
| Implement Api functionality | 1 | Working webpage and screenshots |
| Nihitha Reddy Bhimireddy | Implement Api functionality | 5 | Working webpage and screenshots |
| Spandana Velaga | Start implementing Angularjs functionality  in loginpage  and AddCustomer page | 4 | Working webpage and screenshots |
| Srichaitanya Peddinti | Finalizing ER diagram along with other PartyGuard teams | 3 | Final ER diagram |
| Lokesh Pothapu | Create and implementing functionality in Forgot password page | 4 | Working webpage and screenshots |
| Gopinadh Cherupally | Testing already developed webpages | 3 | Test cases |
| Sindhuja Pannala | Implement angularjs functionality in Events page | 4 | Working webpage and screenshots |

**Challenges:** As we are new to Angular JS and Node.js, we are doing necessary research and learning.