**Team 52 - PartyFreaks – PartyGuard Web Application**

**Client:** Jacob Stansbury ([S516098@mail.nwmissouri.edu](mailto:S516098@mail.nwmissouri.edu))

**Roles and Responsibilities:**

1. **Primary Contact:**Prem Abishai Parise
2. **Client management:**Nihitha Reddy Bhimireddy
3. **Requirements management:**Lokesh Reddy Pothapu
4. **Data management:**Srichaitanya Peddinti
5. **Issues management:**Sindhuja Pannala
6. **Quality and testing management:**Spandana Velaga
7. **Communications and documentation management:**Gopinadh Cherupally

**Artifacts:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Name** | **Artifact** | **Evaluation/Notes** | **% Complete** |
| Prem Abishai Parise | Viewcustomer.html | Added new page to view customers that has been subscribed | 80% |
| Api functionality in View customer age. | Implemented API functionality buy using dummy data. | 80% |
| Dashboard for Admin | Added new dashboard page as the admin can view all the general info at a glance | 70% |
| Nihitha Reddy Bhimireddy | View customer page. | Added new page to view customers that has been subscribed | 70% |
| Api functionality in View customer age. | Implemented API functionality buy sing dummy data. | 70% |
| Instructor feedback | Communicated with instructor to get feedback and suggestions. | 100% |
| Spandana Velaga | View customer page. | Added new page to view customers that has been subscribed | 50% |
| Api functionality in View customer age. | Implemented API functionality buy sing dummy data. | 50% |
| Srichaitanya Peddinti | Members.html | Completed important functionality in members page | 90% |
| Events page | Modified events page as per instructor comments | 60% |
| View/Editevents.html | Created View/Edit events page and implemented few functionality | 60% |
| Lokesh Pothapu | GuardProfile.html | Added some UI changes to GuardProfile.html page | 80% |
|  | GuardUserEdit.html | Added funtionality to edit the guard details by routing to new html page | 70% |
| Gopinadh Cherupally | Test cases | Created test cases for few UI pages. | 50% |
| Sindhuja Pannala | Instructor feedback | Communicated with instructor to get feedback and suggestions. | 100% |

**Accomplishments:**

* **View Customer page:**Added new page to view customers that has been subscribed. Implemented API functionality buy using dummy data.

     Repo Link: [https://github.com/s525080/PartyGuardWeb/blob/master/app/view/MasterUser/ViewCustomers.html (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/master/app/view/MasterUser/ViewCustomers.html)

[https://github.com/s525080/PartyGuardWeb/blob/master/app/controller/viewcustomer.js (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/master/app/controller/viewcustomer.js)

Screenshot:

[https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/blob/PartyGuard\_Working/dashboard.docx (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/PartyGuard_Working/dashboard.docx)

     Members involved: Prem Abishai Parise, Nihitha Reddy and Spandana Velaga

     Hours: 10 hrs.

     Challenges faced: API service is not yet available, so we tested using dummy data.

* **Dashboard page:**Added new dashboard page as the admin can view all the general info at a glance.

     Repo Link: [https://github.com/s525080/PartyGuardWeb/blob/master/app/view/MasterUser/Dashboard.html (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/master/app/view/MasterUser/Dashboard.html)

Screenshot:

https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/blob/PartyGuard\_Working/dashboard.docx

     Members involved: Prem Abishai Parise, Nihitha Reddy

     Hours: 4 hrs.

     Challenges faced: API service is not yet available, so we tested using dummy data.

* **Member’s page/Events page:**Completed the functionality in members.html page. Additionally, worked on events creation page too.API connection is yet to be implemented. Also Modified events page as per instructor comments

Repo Link:

* [https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/blob/PartyGuard\_Working/src/main/webapp/AssignGuards.html (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/PartyGuard_Working/src/main/webapp/AssignGuards.html)
* [https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/blob/PartyGuard\_Working/src/main/webapp/Members.html (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/PartyGuard_Working/src/main/webapp/Members.html)
* [https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/commit/4450bb0dc44455ac54637d7b208e08b547090211 (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/commit/4450bb0dc44455ac54637d7b208e08b547090211)
* [https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/blob/PartyGuard\_Working/src/main/webapp/ag.html (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/PartyGuard_Working/src/main/webapp/ag.html)
* [https://github.com/s525080/PartyGuardWeb/commit/f3cda8633493d4c876c37a6c4b126d2abadf5c8e (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/commit/f3cda8633493d4c876c37a6c4b126d2abadf5c8e)

Screenshots:

[https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/blob/PartyGuard\_Working/Srichaitanya\_Status%20Report.docx (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/PartyGuard_Working/Srichaitanya_Status%20Report.docx)

      Members involved: Sri Chaitanya Peddinti

      Hours: 10 hrs.

* **View/Edit events page:**Created new page to view/edit existing events.

 Repo Link: [https://github.com/s525080/PartyGuardWeb/commit/8cff9bd8f6c85e52f0c3535cae032e72863a5cce (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/commit/8cff9bd8f6c85e52f0c3535cae032e72863a5cce)

Screenshots: [https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/blob/PartyGuard\_Working/Srichaitanya\_Status%20Report.docx (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/PartyGuard_Working/Srichaitanya_Status%20Report.docx)

   Members involved: Sri Chaitanya

      Hours: 5 hrs.

* **GuardHP.html/** **GuardUserEdit.html:**Added functionality to edit the guard details by routing to new html page(GuardUserEdit.html) where he can edit the form

 Repo Link: [https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/commit/09c3de6916998bc69691acb06033e7c498096b4b (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/commit/09c3de6916998bc69691acb06033e7c498096b4b)

[https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/commit/314927c87ab9562247f954123369284935ad431e (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/commit/314927c87ab9562247f954123369284935ad431e)

Screenshots:

[https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/blob/f0160cfd95b281d761e35ff90489658f8c6236d5/statusreport\_loki.docx (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/f0160cfd95b281d761e35ff90489658f8c6236d5/statusreport_loki.docx)

      Members involved: Lokesh Pothapu

      Hours: 15 hrs.

* **Instructor Feedback:** Communicated with instructor and got feedback about webpages.

     MOM: [https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/blob/PartyGuard\_Working/Issues-that-are-to-be-resolved\_sindhu.docx (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/PartyGuard_Working/Issues-that-are-to-be-resolved_sindhu.docx)

     Members involved: Prem Abishai Parise, Nihitha Reddy, Sindhuja Pannala

     Hours: 30 mins

* **Test cases:** POC on selenium and Unit testing on homepage.

      Repo link: [https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/commit/e972bd4ad2aec292a0fe692ea96009bf8d12c759 (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/commit/e972bd4ad2aec292a0fe692ea96009bf8d12c759)

[https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/blob/PartyGuard\_Working/src/main/webapp/Sample1.java (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/PartyGuard_Working/src/main/webapp/Sample1.java)

[https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/blob/PartyGuard\_Working/GetCurrentURL.java (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/PartyGuard_Working/GetCurrentURL.java)

[https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/blob/PartyGuard\_Working/src/main/webapp/getPageSource.java (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/PartyGuard_Working/src/main/webapp/getPageSource.java)

[https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/blob/PartyGuard\_Working/src/main/webapp/Xpath.java (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/PartyGuard_Working/src/main/webapp/Xpath.java)

[https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/blob/PartyGuard\_Working/src/main/webapp/CustomizedXpath.java (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/PartyGuard_Working/src/main/webapp/CustomizedXpath.java)

[https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/blob/PartyGuard\_Working/src/main/webapp/Implicit.java (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/PartyGuard_Working/src/main/webapp/Implicit.java)

      Member involved: Gopinadh Cherupally

      Hours – 7 hrs

**Planned Tasks:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Name** | **Task** | **Hours** | **Deliverable** |
| Prem Abishai Parise | Complete dashboard fucntionality | 3 | Working webpages. |
| Complete changes specified by instructor in AddCustomer page | 5 | Working webpage and screenshots |
| Replace input text box in all pages | 5 | Screenshots |
| Nihitha Reddy Bhimireddy | Complete changes specified by instructor in AddCustomer page | 5 | Working webpage and screenshots |
| Spandana Velaga | Replace input text box in all pages | 3 | Screenshots |
| Srichaitanya Peddinti | Replace input text box in all pages | 4 | Screenshots |
| Lokesh Pothapu | Implementing editing functionality in Basicuser same as Guard user | 5 | Working webpage and screenshots |
| Gopinadh Cherupally | Testing already developed webpages using Selenium | 5 | Test cases |
| Sindhuja Pannala | Work with web services in order to get API more faster | 6 | Working API |

**Challenges:** In order to implement API functionality we need to have Web service up and running. So as long as the webservice is delayed, our progress will be slow. anyhow we are writing the functionality by using dummy data. So once the web service is up, we will integrate it.