**Team 52 - PartyFreaks – PartyGuard Web Application**

**Client:** Jacob Stansbury ([S516098@mail.nwmissouri.edu](mailto:S516098@mail.nwmissouri.edu))

**Roles and Responsibilities:**

1. **Primary Contact:**Prem Abishai Parise
2. **Client management:**Nihitha Reddy Bhimireddy
3. **Requirements management:**Lokesh Reddy Pothapu
4. **Data management:**Srichaitanya Peddinti
5. **Issues management:**Sindhuja Pannala
6. **Quality and testing management:**Spandana Velaga
7. **Communications and documentation management:**Gopinadh Cherupally

**Artifacts:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Name** | **Artifact** | **Evaluation/Notes** | **% Complete** |
| Prem Abishai Parise | Hosted Website | Hosted Our party guard website in Herokuapp temporarily | 100% |
| Api functionality in AddCustomer Page | Implemented API functionality | 80% |
| Api functionality in AddCustomer Acknowledgement Page | Implemented API functionality | 80% |
| Location Change Page | Modified and implemented Google Maps functionality | 90% |
| Nihitha Reddy Bhimireddy | GuardRegistrationPage | Designed Guard registration page. | 90% |
| Api functionality in GuardRegistration Page | Implemented API functionality | 70% |
| Validations in Guard registration page | Validated fields in the web page | 90% |
| Spandana Velaga | Faq.html | Modified Faq’s page | 80% |
| ForgotPassword.html | Developed webpage for forgot password | 70% |
| Srichaitanya Peddinti | HostProfileEdit.html | Created new page to edit Host Profile | 90% |
| Api functionality in HostProfileEdit.html | Implemented API functionality in the page | 80% |
| Events.html | Implemented API functionality in the page | 80% |
| Lokesh Pothapu | GuardProfile.html | Implemented API functionality in the page | 80% |
|  | GuardUserEdit.html | Implemented API functionality in the page | 80% |
| Gopinadh Cherupally | Test cases | Created unit test cases for few UI pages. | 70% |
| Sindhuja Pannala |  | Communicated with instructor to get feedback and suggestions. | 100% |

**Accomplishments:**

* **Hosted our Website:**Hosted our website in Heroku App temporarily since Web service team has not yet provided us the deployment environment in MS Azure

Website Link:

[https://partyguard.herokuapp.com/ (Links to an external site.)](https://partyguard.herokuapp.com/)

 credentials:

Admin user: admin/admin

Host user: host/host

Guard user : guard/guard

Basic user: basic/basic

Members involved: Prem Abishai Parise

 Hours: 4 hrs.

 Challenges faced: some deployment issues

* **AddCustomer/AddAcknowledement page:**Added Api functionality to render dynamic data on form submit

     Repo Link: [https://github.com/s525080/PartyGuardWeb/blob/master/app/view/MasterUser/AddCustomer.html (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/master/app/view/MasterUser/AddCustomer.html)

[https://github.com/s525080/PartyGuardWeb/blob/master/app/view/MasterUser/AddAck.html (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/master/app/view/MasterUser/AddAck.html)

[https://github.com/s525080/PartyGuardWeb/blob/master/app/controller/AddCustomer.js (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/master/app/controller/AddCustomer.js)

     Members involved: Prem Abishai Parise, Nihitha Reddy

     Hours: 6 hrs.

     Challenges faced: API service is not yet available, so we tested using dummy data.

* **House location change page:**Added google maps functionality to render map

     Repo Link:  [https://github.com/s525080/PartyGuardWeb/blob/master/app/view/HostUser/HouseLocation.html (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/master/app/view/HostUser/HouseLocation.html)

Members involved: Prem Abishai Parise

     Hours: 4 hrs

* **Guard Registration page:**Designed Guard registration page. Added API functionality, Storing submitted data in JSON format. Kept validations for all fields

     Repo Link:  [https://github.com/s525080/PartyGuardWeb/blob/master/app/view/GuardUser/GuardRegistration.html (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/master/app/view/GuardUser/GuardRegistration.html)

[https://github.com/s525080/PartyGuardWeb/blob/master/app/controller/Guardregistration.js (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/master/app/controller/Guardregistration.js)

     Members involved: Nihitha Reddy

     Hours: 10 hrs.

* **HostProfileEdit page:**Created new page to allow host user to edit his profile

 Repo Link:  [https://github.com/s525080/PartyGuardWeb/blob/master/app/view/HostUser/HostProfile.html (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/master/app/view/HostUser/HostProfile.html)

[https://github.com/s525080/PartyGuardWeb/blob/master/app/view/HostUser/HouseProfileEdit.html (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/master/app/view/HostUser/HouseProfileEdit.html)

[https://github.com/s525080/PartyGuardWeb/blob/master/app/view/HostUser/HouseProfileEdit.html (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/master/app/view/HostUser/HouseProfileEdit.html)

https://github.com/s525080/PartyGuardWeb/blob/master/app/controller/HouseProfile.js

   Members involved: Sri Chaitanya

      Hours: 7 hrs.

* **Events page:**Implemented API.functionality in create events page.

 Repo Link: [https://github.com/s525080/PartyGuardWeb/blob/master/app/view/HostUser/Events.html (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/master/app/view/HostUser/Events.html)

[https://github.com/s525080/PartyGuardWeb/blob/master/app/controller/Events.js (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/master/app/controller/Events.js)

    Members involved: Sri Chaitanya

      Hours: 5 hrs.

* **Guardprofile.html/GuardUserEdit.html:**Added functionality to edit the guard details by routing to new html page(GuardUserEdit.html) where he can edit the form

 Repo Link:

[https://github.com/s525080/PartyGuardWeb/blob/master/app/view/GuardUser/GuardProfile.html (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/master/app/view/GuardUser/GuardProfile.html)

[https://github.com/s525080/PartyGuardWeb/blob/master/app/view/GuardUser/GuardUserEdit.html (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/master/app/view/GuardUser/GuardUserEdit.html)

[https://github.com/s525080/PartyGuardWeb/blob/master/app/controller/GuardUser.js (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/master/app/controller/GuardUser.js)

https://github.com/s525080/PartyGuardWeb/blob/master/app/controller/guarduseredit.js

      Members involved: Lokesh Pothapu

      Hours: 15 hrs.

* **faq.html/ForgotPassword.html:**Added content to faq page. Developed forgot password page.

 Repo Link: [https://github.com/s525080/PartyGuardWeb/blob/master/app/view/Navbar/faq.html (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/master/app/view/Navbar/faq.html)

[https://github.com/s525080/PartyGuardWeb/blob/master/app/view/Navbar/ForgotPassword.html (Links to an external site.)](https://github.com/s525080/PartyGuardWeb/blob/master/app/view/Navbar/ForgotPassword.html)

      Members involved: Spandana velaga

      Hours: 8 hrs.

* **Test cases:**POC on selenium and Unit testing .

      Repo link: [https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/commit/e972bd4ad2aec292a0fe692ea96009bf8d12c759 (Links to an external site.) (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/commit/e972bd4ad2aec292a0fe692ea96009bf8d12c759)

[https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/blob/PartyGuard\_Working/src/main/webapp/Sample1.java (Links to an external site.) (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/PartyGuard_Working/src/main/webapp/Sample1.java)

[https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/blob/PartyGuard\_Working/GetCurrentURL.java (Links to an external site.) (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/PartyGuard_Working/GetCurrentURL.java)

[https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/blob/PartyGuard\_Working/src/main/webapp/getPageSource.java (Links to an external site.) (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/PartyGuard_Working/src/main/webapp/getPageSource.java)

[https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/blob/PartyGuard\_Working/src/main/webapp/Xpath.java (Links to an external site.) (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/PartyGuard_Working/src/main/webapp/Xpath.java)

[https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/blob/PartyGuard\_Working/src/main/webapp/CustomizedXpath.java (Links to an external site.) (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/PartyGuard_Working/src/main/webapp/CustomizedXpath.java)

[https://github.com/s525080/PartyGuardWebApp\_PartyFreaks/blob/PartyGuard\_Working/src/main/webapp/Implicit.java (Links to an external site.) (Links to an external site.)](https://github.com/s525080/PartyGuardWebApp_PartyFreaks/blob/PartyGuard_Working/src/main/webapp/Implicit.java)

      Member involved: Gopinadh Cherupally

      Hours – 7 hrs

**Planned Tasks:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Name** | **Task** | **Hours** | **Deliverable** |
| Prem Abishai Parise | Complete Login button toggle functionality | 3 | Working webpages.& screenshots |
| Work on resolving email functionality issue | 5 | Working webpage and screenshots |
| Work on authentication procedure | 5 | webpages |
| Nihitha Reddy Bhimireddy | Testing Admin/Login Modules | 10 | Test cases |
| Spandana Velaga | Testing Host user Module | 10 | Test cases |
| Srichaitanya Peddinti | Complete Edit events page/functionality | 10 | Web pages,Screenshots |
| Lokesh Pothapu | Implementing editing functionality in Basicuser same as Guard user | 7 | Working webpage and screenshots |
| Gopinadh Cherupally | Testing Basic/Guard user modules | 10 | Test cases |
| Sindhuja Pannala | Work with web services in order to get API more faster | 6 | Working API |

**Challenges:** In order to implement API functionality we need to have Web service up and running. So as long as the webservice is delayed, our progress will be slow. anyhow we are writing the functionality by using dummy data. So once the web service is up, we will integrate it.