|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Partyguard** | | | | | | | | | |
| Problem Statement | | | | | | Goal Statement | | | |
| A place where women, attending parties in fraternity houses, can report any sexual abuse situations and these problems are solved by fraternity heads/ guards assigned to the party | | | | | | Develop a web application which consists of four different users, admin, fraternity head/ host, guard and basic user. | | | |
| Project Approach | | | | | | Project Mentor | | | |
| Agile | | | | | | Dr. Charles Hoot | | | |
| Project Team | | | | | | Support Personnel | | | |
| Name: | | | Role: | | | Name: | | Role: | |
| Gopinadh Cherupally | | | Communication and Documentation Manager | | | Charles Hoot | | Project Mentor | |
| Lokesh Reddy Pothapu | | | Requirements Manager | | | Jacob C Stansbury | | Project Client | |
| Nihitha Reddy Bhimireddy | | | Client Manager | | |  | |  | |
| Prem Abishai Parise | | | Primary Contact | | |  | |  | |
| Sindhuja Pannala | | | Issues Manager | | |  | |  | |
| Spandana Velaga | | | Quality and Testing Manager | | |  | |  | |
| Srichaitanya Peddinti | | | Data Manager | | |  | |  | |
| Project Scope | | | | | | | | | |
| Web application which can be used by admin, customers(host), guard and basic users | | | | | | | | | |
|  | | | | | | | | | |
|  | | | | | | | | | |
|  | | | | | | | | | |
| Other Project Information (risks, project description, dependencies etc..) | | | | | | | | | |
| The website depends on the mobile client also, where the basic user registers and uses the app and also the alerts are sent through mobile as sms. | | | | | | | | | |
|  | | | | | | | | | |
|  | | | | | | | | | |
|  | | | | | | | | | |
| Start Date | | | | | Estimated Completion Date | | | | |
| July 12, 2016 | | | | | December 5, 2016 | | | | |
| Project Milestones | | 1 | | 2 | 3 | | 4 | | 5 |
| Description: | Milestone1 | | | Milestone2 | Milestone3 | | Milestone4 | | Milestone5 |
| Date | 09/16/2016 | | | 09/28/2016 | 10/21/2016 | | 11/04/2016 | | 11/18/2016 |

|  |  |  |  |
| --- | --- | --- | --- |
| Signatures: | Name | | Signature |
| Project Mentor | |  | |
| Project Client1 | |  | |
| Project Client2 | |  | |
| Project Client3 | |  | |