Team 52 - PartyFreaks – PartyGuard Web Application

Client: Jacob Stansbury (S516098@mail.nwmissouri.edu)

Roles and Responsibilities:

- Primary Contact: Prem Abishai Parise

- Client management: Nihitha Reddy Bhimireddy

- Requirements management: Lokesh Reddy Pothapu

- Data management: Srichaitanya Peddinti

- Issues management: Sindhuja Pannala

- Quality and testing management: Spandana Velaga

- Communications and documentation management: Gopinadh Cherupally

Artifacts:

| Name | Artifact | Evaluation | %Complete |
| --- | --- | --- | --- |
| Prem Abishai Parise | Add customer | Implemented API functionality | 100% |
|  | Customer Acknowledgement | Implemented API functionality | 100% |
|  | Dashboard | Implemented API functionality | 100% |
|  | View customers | Implemented API functionality | 100% |
|  | Login | Implemented API functionality and navigation | 100% |
|  | Guard Registration | Implemented API functionality | 100% |
| Nihitha Reddy Bhimireddy | Email functionality on home page | Resolved email issue | 90% |
|  | Email functionality on Customer acknowledgement page | Resolved email issue | 90% |
| Spandana Velaga | Guard User Profile | Implemented API functionality | 100% |
|  | Guard user Profile Edit | Implemented API functionality | 100% |
|  | Change password | Implemented API functionality | 100% |
| Lokesh reddy Pothapu | Basic user profile | Implemented API functionality | 90% |
|  | Basic user Profile Edit | Implemented API functionality | 90% |
|  | Change password | Implemented API functionality | 90% |
| Srichaitanya Peddinti | members.html | Completed the functionality in members.html page | 90% |
|  | events creation page | worked on events creation page | 80% |
|  | Event confirmation page | Created and implemented functionality | 80% |
| Gopinadh Cherupally | Guard user Testing | Testing Guard user pages and integration testing | 90% |
| Sindhuja Pannala |  |  |  |

Accomplishments:

Prem Abishai Parise:

Hrs Worked: 20

Implemented API functionality in Add customer page:

Repo link:

https://github.com/s525080/PartyGuardWeb/blob/master/app/view/MasterUser/AddCustomer.html

https://github.com/s525080/PartyGuardWeb/blob/master/app/controller/AddCustomer.js

Screenshot:

Implemented API functionality in Dashboard

Repo link:

https://github.com/s525080/PartyGuardWeb/blob/master/app/view/MasterUser/Dashboard.html

https://github.com/s525080/PartyGuardWeb/blob/master/app/controller/Dashboard.js

Screenshot:

Implemented API functionality in Customer acknowledgement page

Repo link:

https://github.com/s525080/PartyGuardWeb/blob/master/app/view/MasterUser/AddAck.html

https://github.com/s525080/PartyGuardWeb/blob/master/app/controller/Addack.js

Screenshot:

Implemented API functionality in view Customers page

Repo link:

https://github.com/s525080/PartyGuardWeb/blob/master/app/view/MasterUser/ViewCustomers.html

https://github.com/s525080/PartyGuardWeb/blob/master/app/controller/viewcustomer.js

Screenshot:

Implemented API functionality in Login page

Repo link:

https://github.com/s525080/PartyGuardWeb/blob/master/app/view/Navbar/Login.html

https://github.com/s525080/PartyGuardWeb/blob/master/app/controller/authentication/Login.js

https://github.com/s525080/PartyGuardWeb/blob/master/app/controller/authentication/services.js

Screenshot:

Implemented API functionality in Guard Registration page

Repo link:

https://github.com/s525080/PartyGuardWeb/blob/master/app/view/GuardUser/GuardRegistration.html

https://github.com/s525080/PartyGuardWeb/blob/master/app/controller/Guardregistration.js

Screenshot:

Nihitha Reddy Bhimireddy:

Resolved email functionality issue in both homepage and Customer acknowledgement page.

Hrs Worked: 15

Repo links:

https://github.com/s525080/PartyGuardWeb/blob/master/app/controller/default.js

https://github.com/s525080/PartyGuardWeb/blob/master/app/controller/Addack.js

https://github.com/s525080/PartyGuardWeb/blob/master/server.js

Screenshots:

Spandana Velaga:

Implemented API functionality in Guard Module.

Hrs Worked: 15

Repo links:

https://github.com/s525080/PartyGuardWeb/blob/master/app/view/GuardUser/GuardRegistration.html

https://github.com/s525080/PartyGuardWeb/blob/master/app/view/GuardUser/GuardUserEdit.html

https://github.com/s525080/PartyGuardWeb/blob/master/app/view/GuardUser/guardpassword.html

https://github.com/s525080/PartyGuardWeb/blob/master/app/controller/GuardUser.js

https://github.com/s525080/PartyGuardWeb/blob/master/app/controller/guardpassword.js

https://github.com/s525080/PartyGuardWeb/blob/master/app/controller/guarduseredit.js

Screenshot:

Srichaitanya Peddinti:

Hrs worked: 15

- Completed the functionality in members.html page. Additionally, worked on events creation page too.

https://github.com/s525080/PartyGuardWeb/blob/master/app/view/HostUser/EditEvents.html

https://github.com/s525080/PartyGuardWeb/blob/master/app/view/HostUser/Events.html

- Created Event confirmation page

- https://github.com/s525080/PartyGuardWeb/blob/master/app/view/HostUser/EventConfirmation.html

- Modified all host pages as per instructor comments

https://github.com/s525080/PartyGuardWeb/blob/master/app/view/HostUser/Members.html

Lokesh Reddy Pothapu:

Added Api functionality for change password functionality

Getting Basic user details from API and added edit functionality.

Hrs worked:15

Repo Links:

https://github.com/s525080/PartyGuardWeb/blob/aa743c54031591bd8d03a23430fb6b5ed8b3d671/password.html

https://github.com/s525080/PartyGuardWeb/blob/d9aef53c0cdabec86691288283f15cac61b7e5f6/BasicProfile.html

https://github.com/s525080/PartyGuardWeb/blob/71ab93ba26a35f06c38f700d25bd1a50272d275b/BasicUserEdit.html

https://github.com/s525080/PartyGuardWeb/blob/359eb9da54fa00cdb64fbf322a620097a65d1591/BasicUser.js

https://github.com/s525080/PartyGuardWeb/blob/ad2d6130999bd0c5388eba89445227266aa5d20b/basicuseredit.js

https://github.com/s525080/PartyGuardWeb/blob/3439cbedbec565f01fb0918e3a8b6ee033df6837/BasicPassowrd.js

Gopinadh Cherupally:

Testing Guard user pages and integration testing

Hrs worked: 15

Repo Links:

https://github.com/s525080/PartyGuardWeb/commit/a17af1c2334aff54c9b078137a1a7906a7b45f92

https://github.com/s525080/PartyGuardWeb/commit/e857ce35e45cd59e61c6d65631d96bcc739aa27c

https://github.com/s525080/PartyGuardWeb/blob/54c7eb5c6eb00fecc532088a17bb80c93f365ee8/integrationesting.xlsx

https://github.com/s525080/PartyGuardWeb/blob/d616386a16f30f4300ddaf325ed136a4d1e20588/guardprofile.xlsx

https://github.com/s525080/PartyGuardWeb/blob/a97fa45b9757717370c7d11e5ca6b32ed2015741/guardlogin.xlsx

https://github.com/s525080/PartyGuardWeb/blob/36945d1a7df20436e1baec4d8a0b12a1ba8af2d1/guardchangepassword.xlsx

Planned Tasks:

| Name | Task | Hours | Deliverable |
| --- | --- | --- | --- |
| Prem Abishai Parise | Cross team Testing & remaining API functionality implementation | 15 | Repo links and screenshots |
| Nihitha Reddy Bhimireddy | Testing API functionality in Admin module and Login & Integration testing | 15 | Test results |
| Spandana Velaga | Testing API functionality in Host module Integration testing | 15 | Test results |
| Gopinadh Cherupally | Testing API functionality in Guard module and Basic user Module Integration testing | 15 | Test results |
| Srichaitanya Peddinti | API functionality in Host user pages like Events ,view events | 15 | Repo links and screenshots |
| Lokesh Reddy Pothapu | Implement API functionality in forgot password,Contact us pages | 15 | Repo links and screenshots |
| Sindhuja Pannala | Documentaion | 10 | Project artifats |